# NCIE SUITE
IMPLEMENTATION ENTRY GATE

v1.0 — FOR HUMAN DECISION

Human Review Consolidation • Cascading Blocker Reconciliation • NCIE-016/017/018 Alignment

# 1. Gate Purpose and Status

This gate consolidates the open-decision architecture across NCIE-001–018, separates blockers that prevent controlled implementation entry from blockers that mature later in verification, deployment and institutional handover, and reconciles NCIE-016 verification with NCIE-017 work packages and NCIE-018 readiness. It is a decision instrument, not an implementation authorization.

CURRENT GATE DISPOSITION: NOT CLEARED — HUMAN DECISIONS / DISCOVERY REMAIN REQUIRED BEFORE UNCONDITIONAL IMPLEMENTATION ENTRY.

# 2. Source Baseline

| Range | Controlled source | Decision-register form | Use in this gate |
| --- | --- | --- | --- |
| NCIE-001–002 | Master PRD; System Architecture & Technical Design | Embedded Human Review / architectural decision points | Requirements/architecture baseline and unresolved institutional decisions. |
| NCIE-003 | Data Model & Data Dictionary v0.4 | 127-item master decision register: 85 Blocking / 42 Non-Blocking; 125 Open / 2 Closed | Canonical-data, source-discovery, legal/retention and field-level implementation blockers. |
| NCIE-004 | Technology Stack & Engineering Blueprint v1.2 | Technology-decision register (TD-series) | Technology/infrastructure selections and discovery dependencies. |
| NCIE-005 | ARGUS v1.3 | 22 items: 11 Blocking / 11 Non-Blocking | ARGUS roles, participation, policy and behavioral implementation decisions. |
| NCIE-006 | Memory & Context v1.2 | 20 items: 17 Blocking / 3 Non-Blocking | Memory retention, ownership, source/workflow and sovereignty decisions. |
| NCIE-007 | AI, Agent & Model Orchestration v1.2 | 15 items: 12 Blocking / 3 Non-Blocking | Model/Agent approval, activation, promotion, security and infrastructure decisions. |
| NCIE-008–018 | Governance through Operational Handover | Mechanically reconciled HR8–HR18 registers | Governance, security, Evidence, integration, UX, domain, persistence, operations, verification, roadmap and handover decisions. |

# 3. HR8–HR18 Register Totals

| Register | Total | Blocking | Non-Blocking |
| --- | --- | --- | --- |
| HR8 | 26 | 21 | 5 |
| HR9 | 28 | 24 | 4 |
| HR10 | 29 | 22 | 7 |
| HR11 | 32 | 24 | 8 |
| HR12 | 37 | 28 | 9 |
| HR13 | 34 | 30 | 4 |
| HR14 | 34 | 29 | 5 |
| HR15 | 36 | 32 | 4 |
| HR16 | 40 | 38 | 2 |
| HR17 | 40 | 38 | 2 |
| HR18 | 36 | 34 | 2 |
| HR8–HR18 subtotal | 372 | 320 | 52 |

These are source-register counts, not deduplicated suite-wide blocker counts. NCIE-009–018 deliberately cross-reference many upstream institutional questions, so simple summation would overstate the number of independent decisions.

# 4. Suite-Wide Cascading Blocker Families

| ID | Consolidated family | Cascade | Gate stage | Controlled treatment |
| --- | --- | --- | --- | --- |
| CB-01 | Acceptance / sign-off authority | Repeated from governance into security, Evidence, integration, UX, persistence, operations, verification, roadmap and handover. | IMPLEMENTATION ENTRY | Resolve the authoritative approval/sign-off classes and delegation/SoD model once; downstream documents consume it. |
| CB-02 | Role, ownership and accountability assignment | Governance RACI cascades into service, data, security, Agent, module, platform and handover ownership. | IMPLEMENTATION ENTRY | Confirm role classes/accountable authorities; named appointments may remain later unless required for access/execution. |
| CB-03 | Security / sovereignty / privileged-access decisions | IAM, data classification, residency, secrets, egress, sandbox, DLP and privileged administration cascade across most technical workstreams. | IMPLEMENTATION ENTRY | Resolve controls necessary to build environments and handle protected data; operational rosters remain later. |
| CB-04 | Canonical data / source / field / retention decisions | NCIE-003's large register drives API, Evidence, domain, storage, testing and migration dependencies. | IMPLEMENTATION ENTRY | Resolve field semantics, source precedence, required discovery and legally material retention needed to implement schemas/contracts. |
| CB-05 | Technology / infrastructure selections | NCIE-004/014/015 choices cascade into environment, persistence, runtime, CI/CD, observability and test environments. | IMPLEMENTATION ENTRY | Select or authorize property-based implementation baselines for technologies that block build packages. |
| CB-06 | ARGUS / Memory / Agent / Model / Tool authority policies | Activation, retention, participation, model approval, Tool consequences and VPF boundaries cascade into UX/security/testing. | IMPLEMENTATION ENTRY for affected AI work packages | Resolve only policies required for the first AI/ARGUS build tranche; later feature-specific decisions may remain staged. |
| CB-07 | Domain rules / KPI / threshold / risk-use decisions | NCIE-013 decisions cascade into data, UX, testing and module sequencing. | WORKSTREAM ENTRY | Must be resolved before each affected Functional Module is implemented/validated; not necessarily before platform foundation work. |
| CB-08 | External provider / connector / workflow discovery | NCIE-011 and source-discovery decisions cascade into integration, domain, testing and roadmap. | WORKSTREAM ENTRY | Discovery/contract/security prerequisites gate affected connectors, not unrelated foundation work. |
| CB-09 | Persistence retention / RPO-RTO / DR / migration acceptance | NCIE-014/015 decisions cascade into testing and operational readiness. | MIXED | Core storage technology/migration constraints gate build; final RPO/RTO acceptance and DR proof gate later release/readiness. |
| CB-10 | Verification tools / thresholds / representative scenarios / acceptance evidence | NCIE-016 decisions consume upstream requirements and govern test execution. | BEFORE TEST EXECUTION / RELEASE | Test architecture may be implemented earlier; authoritative pass thresholds, independence and sign-off must close before results can support acceptance. |
| CB-11 | Roadmap resources / schedule / procurement / workstream authority | NCIE-017 planning decisions. | CONDITIONAL IMPLEMENTATION ENTRY | Resource/workstream ownership needed to start controlled work; calendar commitments and full programme schedule need not block technical foundation if Human authorizes tranche-based entry. |
| CB-12 | Organizational staffing / training / on-call / service catalogue / readiness | NCIE-018 decisions. | LATER-STAGE OPERATIONAL READINESS | Do not block early controlled implementation unless a specific operator/access owner is required for a build activity. |
| CB-13 | Residual-risk acceptance / go-live / production acceptance | NCIE-016/018 terminal authority. | RELEASE / GO-LIVE | Explicitly not an implementation-entry prerequisite; must remain open and visible until evidence exists. |

# 5. True Implementation-Entry Blockers

An authoritative baseline and change-control path for NCIE-001–018 must be fixed for the implementation tranche.

Accountable implementation authority, segregation of duties and escalation must be confirmed at role-class level.

Security/IAM/Zero-Trust controls required to create environments, identities, secrets, network paths and protected-data access must be resolved for the tranche.

Canonical data semantics, identifiers, source mappings and legally/security-material retention/classification decisions needed by the tranche must be resolved or explicitly excluded.

Blocking technology/infrastructure selections or property-based implementation baselines required by the tranche must be approved.

Any Agent/Model/Tool/ARGUS policy that changes whether the tranche may execute consequential or sensitive operations must be resolved before that capability is activated.

NCIE-017 work packages selected for entry must have defined inputs, outputs, predecessors, owner role, Definition of Ready, evidence obligations and NCIE-016 verification linkage.

Every unresolved upstream blocker affecting a selected work package must be either resolved, formally excluded from that tranche, or held behind a non-bypassable feature/workstream gate.

# 6. Later-Stage Blockers That Must NOT Be Misclassified as Build-Entry Blockers

Final representative-user acceptance, accessibility conformance and usability acceptance.

Full system/E2E test pass, penetration-test conclusions, performance/capacity proof and DR/game-day validation.

Final RPO/RTO achievement evidence where not needed to construct the initial environment.

Production on-call rosters, full service catalogue/support hours and final staffing appointments.

Training completion and operational qualification for production operators.

Residual-risk acceptance, operational-readiness acceptance, go-live recommendation and go-live authorization.

Production release authorization and final institutional acceptance.

# 7. NCIE-016 ↔ NCIE-017 ↔ NCIE-018 Reconciliation

| Lifecycle state | NCIE-017 work-package state | NCIE-016 verification state | NCIE-018 readiness state | Permitted conclusion |
| --- | --- | --- | --- | --- |
| Planning | DEFINED / NOT STARTED | TEST SPECIFIED | OWNERSHIP/READINESS REQUIREMENTS DEFINED | No implementation authorization implied. |
| Entry candidate | READY subject to dependencies | Tests mapped; environment/evidence requirements known | Required implementation owner/access path identified | Eligible for Human Implementation Entry decision only. |
| Implementation | IN PROGRESS | NOT EXECUTED unless actual run evidence exists | Operational readiness may remain pending | Build work may proceed within authorized tranche. |
| Work complete | IMPLEMENTED / WORK COMPLETE | TEST PENDING or EXECUTED | Training/runbooks/ownership may still be incomplete | BUILD COMPLETE ≠ TEST PASSED. |
| Verified | Work package complete | PASSED for required tests with attributable evidence | Operational readiness still separately assessed | TEST PASSED ≠ PRODUCTION ACCEPTANCE. |
| Handover candidate | Accepted implementation evidence available | Required verification evidence available | Readiness assessment may be performed | HANDOVER ≠ ACCEPTANCE. |
| Production candidate | Release package complete | Acceptance evidence reviewed | Readiness blockers closed/accepted by authority | Human go-live decision may be requested; not automatic. |

# 8. Controlled Implementation Entry Gate

| Gate criterion | Required evidence | Current source-derived status | Entry effect |
| --- | --- | --- | --- |
| G1 — Baseline fixed | Current NCIE-001–018 versions + v3.0 register + change-control route | DOCUMENTATION BASELINE EXISTS; unresolved HR decisions remain | Necessary, not sufficient |
| G2 — Tranche defined | Selected NCIE-017 WBS/work-package IDs and exclusions | NOT YET HUMAN-SELECTED in supplied sources | BLOCKS ENTRY |
| G3 — Tranche blockers reconciled | Dependency map showing resolved / excluded / gated upstream HR items | UPSTREAM BLOCKERS EXIST; no suite-wide closure evidence supplied | BLOCKS ENTRY |
| G4 — Accountable implementation authority | Role-class accountability, SoD and escalation for selected tranche | MULTIPLE HR8–HR18 confirmations remain open | BLOCKS ENTRY |
| G5 — Security/environment prerequisites | Approved identities, environment, secrets/network/data-class controls for tranche | OPEN security/infrastructure confirmations remain | BLOCKS ENTRY |
| G6 — Data/technology prerequisites | Required canonical/source and platform selections for tranche | NCIE-003/004/014/015 contain open blocking decisions | BLOCKS AFFECTED WORK PACKAGES |
| G7 — Verification mapped | NCIE-016 test IDs/evidence/environment requirements linked to each selected package | ARCHITECTURE DEFINED; actual tranche mapping requires execution planning | BLOCKS ENTRY UNTIL MAPPED |
| G8 — No false acceptance | Explicit record that implementation entry does not mean test pass/readiness/go-live | SATISFIED BY NCIE-016/017/018 INVARIANTS | PASS |
| G9 — Human entry decision | Signed/recorded Human decision defining authorized tranche, conditions and expiry/review | NOT PRESENT | BLOCKS ENTRY |

# 9. Gate Disposition

IMPLEMENTATION ENTRY GATE = NOT CLEARED.

The documentation architecture is sufficiently mature to support a controlled implementation-entry decision process, but the supplied sources do not establish that the remaining tranche-specific Blocking Human Review dependencies have been resolved, that a specific NCIE-017 implementation tranche has been selected, or that an authorized Human has issued an Implementation Entry decision.

Accordingly, this gate does not authorize implementation. It creates the controlled mechanism by which implementation may later be authorized for a bounded tranche without waiting for later-stage operational-readiness and production-acceptance decisions that are not logically required to begin foundation work.

# 10. Required Human Decision Package to Clear Entry

Select the first implementation tranche by NCIE-017 WBS/work-package identifiers.

Approve the role-class accountable authority for that tranche and confirm SoD/escalation.

Produce a tranche-specific dependency extract from HR1–HR18 and mark each relevant item RESOLVED, EXCLUDED FROM TRANCHE, or GATED/DEFERRED with a non-bypassable boundary.

Approve the minimum security/environment/data/technology decisions necessary for the selected packages.

Map each selected package to NCIE-016 required tests, environment and evidence artifacts without claiming execution.

Record an explicit Human Implementation Entry decision stating scope, conditions, prohibited capabilities, unresolved dependencies, review/expiry point and rollback/stop authority.

# 11. Integrity Statement

This consolidation intentionally does not create a fictitious single count of independent suite-wide decisions by summing document registers. The source documents themselves show cascading cross-references and dependency intake. Consolidation is therefore performed by blocker family and lifecycle gate, while original IDs remain authoritative in their source registers.

IMPLEMENTATION ENTRY ≠ IMPLEMENTATION COMPLETION. IMPLEMENTATION ENTRY ≠ TEST PASS. IMPLEMENTATION ENTRY ≠ OPERATIONAL READINESS. IMPLEMENTATION ENTRY ≠ PRODUCTION ACCEPTANCE. IMPLEMENTATION ENTRY ≠ GO-LIVE AUTHORIZATION.

STATUS: FOR HUMAN DECISION — NOT AN IMPLEMENTATION AUTHORIZATION.