NCIE-016 Skeletal v0.1 → Full v1.0

Full-Expansion Change Register

Testing, Verification & Acceptance Specification — IN DEVELOPMENT / FOR HUMAN REVIEW

Formal-Title Reconciliation (Directive Item 3)

The Skeletal v0.1 working title 'NCIE-016 — Testing, Quality Assurance & Verification Specification' was checked against the NCIE Documentation Suite Master Controlled Register v2.0, Section 3, NCIE-016 entry, per directive item 3 and the skeleton's own Title-control note. The register records the formal title as 'Testing, Verification & Acceptance Specification' with Primary Purpose 'Verification strategy, test suites, security/AI/data testing and acceptance gates' — matching this document's actual 40-chapter scope exactly. Comparison result: SEMANTIC MATCH — DOCUMENT-CONTROL WORDING DIFFERS ('Quality Assurance' dropped, 'Acceptance' added; no material scope discrepancy). The document-control title was accordingly set to 'NCIE-016 — Testing, Verification & Acceptance Specification' throughout this document and the deliverable filename; this is recorded as Human Review item HR16-1-1 for institutional confirmation.

Maps each of the 40 approved NCIE-016 Skeletal v0.1 chapters to its expanded v1.0 location, states the authority basis for the expansion, and records the effect on that chapter's Human Review Focus item. No chapter was added, removed, merged, split or renumbered; every approved chapter purpose, Salient Things to Note, principal component, upstream dependency and Human Review focus is substantively represented below, including an explicit Salient Things to Note subsection in all 40 chapters (directive item 86 hard gate). No test described in the expanded specification was executed, passed, validated or accepted in the course of this production run.

| Ch. | Approved Skeletal Component (v0.1) | Expanded Location (v1.0) | Authority Basis | Human Review Effect | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Mandate, authority chain, verification boundary; HR focus: title/verification/sign-off authority. | §1.1-1.3, Table 1 (boundary), Table 2 (Cross-Spec Test Catalogue, item 65), Table 3 (RACI), HR16-1-1. | NCIE-001-015. | HR16-1-1 includes formal-title reconciliation (§0.1 — corrected to 'Acceptance' per Master Controlled Register v2.0), Blocking. | EXPANDED |
| 2 | Quality engineering & verification doctrine; HR focus: doctrine/independence. | §2.1-2.3, Table 4 Test-State Matrix (item 64), Table 5 (RACI), HR16-2-1. | NCIE-001-015. | HR16-2-1 classified Blocking. | EXPANDED |
| 3 | Requirements baseline & testable acceptance extraction; HR focus: baseline-freeze/ambiguity. | §3.1-3.2, Table 6 (RACI), HR16-3-1. | NCIE-001-015. | HR16-3-1 classified Blocking. | EXPANDED |
| 4 | RTM architecture; HR focus: RTM ownership/acceptance. | §4.1-4.2, Table 7 Master RTM (item 63), Table 8 (RACI), HR16-4-1. | NCIE-004 comprehensive verification programme. | HR16-4-1 classified Blocking. | EXPANDED |
| 5 | Test levels & verification taxonomy; HR focus: levels by risk. | §5.1-5.2, Table 9 (RACI), HR16-5-1. | NCIE-001-015. | HR16-5-1 classified Blocking. | EXPANDED |
| 6 | Risk-based test prioritization; HR focus: prioritization/risk acceptance. | §6.1-6.2, Table 10 (RACI), HR16-6-1. | NCIE-001-015. | HR16-6-1 classified Blocking. | EXPANDED |
| 7 | Test environment & configuration control; HR focus: environment equivalence. | §7.1-7.2, Table 11 (RACI), HR16-7-1. | NCIE-001-015. | HR16-7-1 classified Blocking. | EXPANDED |
| 8 | Test data, synthetic data & privacy; HR focus: permitted production-derived data. | §8.1-8.2, Table 12 (RACI), HR16-8-1. | NCIE-001-015. | HR16-8-1 classified Blocking. | EXPANDED |
| 9 | Test automation architecture; HR focus: automation technology/coverage goals. | §9.1-9.2, Table 13 (RACI), HR16-9-1. | NCIE-001-015. | HR16-9-1 classified Blocking. | EXPANDED |
| 10 | Static analysis, code quality & unit verification; HR focus: quality gates/coverage targets. | §10.1-10.2, Table 14 (RACI), HR16-10-1. | NCIE-001-015. | HR16-10-1 classified Blocking. | EXPANDED |
| 11 | API, contract & integration testing; HR focus: partner/certification acceptance. | §11.1-11.2, Table 15 (RACI), HR16-11-1. | NCIE-011 Ch.30. | HR16-11-1 classified Blocking. | EXPANDED |
| 12 | Data model, database & migration testing; HR focus: migration/reconciliation acceptance. | §12.1-12.2, Table 16 (RACI), HR16-12-1. | NCIE-003; NCIE-014 Ch.32. | HR16-12-1 classified Blocking. | EXPANDED |
| 13 | Memory, Context, search & retrieval testing; HR focus: Memory scenarios/acceptance. | §13.1-13.2, Table 17 (RACI), HR16-13-1. | NCIE-006 Ch.34; NCIE-009. | HR16-13-1 classified Blocking. | EXPANDED |
| 14 | ARGUS behavioral & conversational testing; HR focus: behavioral scenario corpus. | §14.1-14.2, Table 18 (RACI), HR16-14-1. | NCIE-005; NCIE-012. | HR16-14-1 classified Blocking. | EXPANDED |
| 15 | Agent Factory, runtime & multi-Agent testing; HR focus: Agent corpus/generated-code scope. | §15.1-15.2, Table 19 (RACI), HR16-15-1. | NCIE-007 Ch.32; NCIE-009. | HR16-15-1 classified Blocking. | EXPANDED |
| 16 | Model Gateway & AI evaluation; HR focus: benchmarks/evaluation sets/thresholds. | §16.1-16.2, Table 20 (RACI), HR16-16-1. | NCIE-007/009/013. | HR16-16-1 classified Blocking. | EXPANDED |
| 17 | Tool Gateway & consequential-action testing; HR focus: high-risk Tool scenarios. | §17.1-17.2, Table 21 (RACI), HR16-17-1. | NCIE-007/011/009. | HR16-17-1 classified Blocking. | EXPANDED |
| 18 | VPF validation system testing; HR focus: VPF golden cases/authority. | §18.1-18.2, Table 22 (RACI), HR16-18-1. | NCIE-003/007/009. | HR16-18-1 classified Blocking. | EXPANDED |
| 19 | Security, IAM & Zero-Trust testing; HR focus: security-test independence/acceptance. | §19.1-19.2, Table 23 (RACI), HR16-19-1. | NCIE-009 Ch.26. | HR16-19-1 classified Blocking. | EXPANDED |
| 20 | Evidence, provenance, audit & defensibility testing; HR focus: defensibility evidence/acceptance. | §20.1-20.2, Table 24 (RACI), HR16-20-1. | NCIE-010 Ch.27. | HR16-20-1 classified Blocking. | EXPANDED |
| 21 | Functional module & domain scenario validation; HR focus: domain scenarios/validators. | §21.1-21.2, Table 25 (RACI), HR16-21-1. | NCIE-013 Ch.32. | HR16-21-1 classified Blocking. | EXPANDED |
| 22 | UX, accessibility & representative-user validation; HR focus: accessibility level/user groups. | §22.1-22.2, Table 26 (RACI), HR16-22-1. | NCIE-012 Ch.35. | HR16-22-1 classified Blocking. | EXPANDED |
| 23 | DevSecOps, deployment & pipeline testing; HR focus: operational test acceptance. | §23.1-23.2, Table 27 (RACI), HR16-23-1. | NCIE-015 Ch.34. | HR16-23-1 classified Blocking. | EXPANDED |
| 24 | Backup, restore, DR & game-day validation; HR focus: recovery scenarios/RPO-RTO acceptance. | §24.1-24.2, Table 28 (RACI), HR16-24-1. | NCIE-014/015/009/010. | HR16-24-1 classified Blocking. | EXPANDED |
| 25 | Performance, load, scalability & capacity testing; HR focus: workload models/targets. | §25.1-25.2, Table 29 (RACI), HR16-25-1. | NCIE-002 NFRs; NCIE-014/015. | HR16-25-1 classified Blocking. | EXPANDED |
| 26 | Resilience, fault injection & chaos validation; HR focus: fault-injection authority/safe environments. | §26.1-26.2, Table 30 (RACI), HR16-26-1. | NCIE-004 resilience; NCIE-015. | HR16-26-1 classified Blocking. | EXPANDED |
| 27 | Observability, alerting & incident-response verification; HR focus: incident exercise/acceptance. | §27.1-27.2, Table 31 (RACI), HR16-27-1. | NCIE-015 Ch.20-24; NCIE-010. | HR16-27-1 classified Blocking. | EXPANDED |
| 28 | Regression, compatibility & change-impact testing; HR focus: regression/release blocking. | §28.1-28.2, Table 32 (RACI), HR16-28-1. | NCIE-001-015. | HR16-28-1 classified Blocking. | EXPANDED |
| 29 | Defect, triage, root-cause & corrective-action governance; HR focus: severity/closure authority. | §29.1-29.3, Table 33 Defect-State Matrix (item 68), Table 34 (RACI), HR16-29-1. | NCIE-001-015. | HR16-29-1 classified Blocking. | EXPANDED |
| 30 | Test evidence, results & verification artifact model; HR focus: evidence retention/assurance. | §30.1-30.3, Table 35 Test-Evidence Matrix (item 67), Table 36 (RACI), HR16-30-1. | NCIE-001-015. | HR16-30-1 classified LEGAL/POLICY CONFIRMATION REQUIRED, Blocking. | EXPANDED |
| 31 | Test execution governance & independence; HR focus: independence/sign-off roles. | §31.1-31.2, Table 37 (RACI), HR16-31-1. | NCIE-008 RACI/SoD. | HR16-31-1 classified Blocking. | EXPANDED |
| 32 | Acceptance, sign-off & release-readiness matrix; HR focus: final/conditional acceptance authority. | §32.1-32.3, Table 38 Acceptance/Sign-Off Matrix (item 66), Table 39 (RACI), HR16-32-1. | NCIE-008 acceptance; NCIE-015 go-live. | HR16-32-1 classified Blocking. | EXPANDED |
| 33 | Coverage, quality metrics & residual-gap reporting; HR focus: quality metrics/thresholds. | §33.1-33.2, Table 40 (RACI), HR16-33-1. | NCIE-001-015. | HR16-33-1 classified Blocking. | EXPANDED |
| 34 | Test reproducibility, flakiness & result integrity; HR focus: flake/rerun policy. | §34.1-34.2, Table 41 (RACI), HR16-34-1. | NCIE-001-015. | HR16-34-1 classified ENGINEERING/INFRASTRUCTURE DISCOVERY REQUIRED, Non-Blocking. | EXPANDED |
| 35 | Verification of Human Review & governance controls; HR focus: governance-control test authority. | §35.1-35.2, Table 42 (RACI), HR16-35-1. | NCIE-001-015. | HR16-35-1 classified Blocking. | EXPANDED |
| 36 | Cross-specification end-to-end scenarios; HR focus: priority E2E scenarios. | §36.1-36.2, Table 43 (RACI), HR16-36-1. | NCIE-001-015. | HR16-36-1 classified Blocking. | EXPANDED |
| 37 | Test automation in CI/CD & continuous verification; HR focus: blocking/advisory automated gates. | §37.1-37.2, Table 44 (RACI), HR16-37-1. | NCIE-015 CI/CD; NCIE-004 test stack. | HR16-37-1 classified Blocking. | EXPANDED |
| 38 | Production verification, smoke & post-deployment validation; HR focus: allowed production tests/authority. | §38.1-38.2, Table 45 (RACI), HR16-38-1. | NCIE-001-015. | HR16-38-1 classified Blocking. | EXPANDED |
| 39 | Human Review Register & open testing decisions; HR focus: register/decide register items. | §39.0-39.6, Table 46 (summary), Table 47 (complete register, 40 items), HR16-39-1. | All chapters above (mechanically reconciled — directive item 69); approved Skeletal v0.1 Chapter 39 Salient Things to Note. | HR16-39-1 (this chapter's own item) included in Table 47 and totals from the start — the NCIE-008 register-reconciliation defect and NCIE-009 salient-note omission were both designed around, not repeated. All 40 items consolidated. | EXPANDED |
| 40 | Traceability, acceptance & final verification handover; HR focus: skeleton approval/expansion authorization. | §40.0-40.6, Table 48 (traceability matrix, 40 rows), Table 49 (final verification handover, 3 rows), HR16-40-1. | Approved NCIE-001-015; approved NCIE-016 Skeletal v0.1. | HR16-40-1 unchanged, RESOLVED BY UPSTREAM BASELINE (skeleton approval already satisfies it). | EXPANDED |

Consolidated Matrices Added (Directive Items 63-68)

Table 2 (Chapter 1) — Cross-Spec Test Catalogue, mapping every NCIE-001-015 domain to its required test classes without executing any of them. Table 4 (Chapter 2) — Test-State Matrix, fixing seven non-substitutable verification states. Table 7 (Chapter 4) — Master RTM, whose Result column reads NOT RUN throughout at this specification stage. Table 33 (Chapter 29) — Defect-State Matrix, giving deferred/accepted its own governed closure path distinct from root-cause elimination. Table 35 (Chapter 30) — Test-Evidence Matrix, fixing minimum evidence fields per test class. Table 38 (Chapter 32) — Acceptance/Sign-Off Matrix, whose Decision/Conditions column reads Pending throughout since no acceptance decision has been taken. Every other chapter carries its own chapter-appropriate RACI/control-ownership table.

Human Review Register Reconciliation

40 Human Review items total: 38 items from Chapters 1-38 (one per chapter, mechanically extracted from each chapter's own Human Review Focus bullet text), plus HR16-39-1 (Chapter 39's own item) and HR16-40-1 (Chapter 40's own item) — both defined once and included in the register from the start, per the lessons learned from the NCIE-008 v1.0 correction (register-reconciliation omission) and the NCIE-009 v1.0 correction (Salient Things to Note omission), rather than discovered afterward. Classification breakdown: 27 Institutional Confirmation Required, 6 Security/Sovereignty Confirmation Required, 5 Engineering/Infrastructure Discovery Required, 1 Legal/Policy Confirmation Required, 1 Resolved by Upstream Baseline. 38 Blocking / 2 Non-Blocking. Every NCIE-016 item was individually checked against the existing NCIE-008–015 Human Review registers per directive item 70's upstream-deduplication rule; none was found to restate an identical authority/threshold/environment/security/UX/operations question, so no cross-reference deduplication was required for this edition. No item manufactures closure of a decision the approved skeleton, the approved NCIE-008–015 layers, or the approved upstream chain does not itself settle.

Skeleton Fidelity Statement

Every approved Chapter Purpose, Salient Things to Note, Principal Component, Upstream Dependency/Authority and Human Review Focus from the approved NCIE-016 Skeletal v0.1 is substantively represented in the corresponding v1.0 chapter above, including an explicit Salient Things to Note subsection in all 40 chapters — independently re-verified against the final assembled document by a programmatic scan (directive item 86), not assumed from the build script; none is omitted and none is conceptually inverted (Chapter 40 §40.3).