# NCIE-017
Implementation Roadmap & Work Breakdown Specification

Skeletal Version v0.1 — FOR REVIEW

CHAPTER PURPOSE • SALIENT THINGS TO NOTE • PRINCIPAL COMPONENTS • UPSTREAM DEPENDENCIES / AUTHORITY • HUMAN REVIEW FOCUS

# Document Governance

| Status | FOR REVIEW — NOT APPROVED FOR FULL EXPANSION |
| --- | --- |
| Edition | Skeletal v0.1 |
| Source-confirmed mandate | NCIE-002 assigns the Implementation Work Breakdown and build sequencing to NCIE-017. NCIE-014 explicitly identifies NCIE-017 as the implementation roadmap and hands open persistence Human Review items to it as build-sequence dependencies. |
| Working title | NCIE-017 — Implementation Roadmap & Work Breakdown Specification. The supplied NCIE-001–015 chain confirms the mandate but does not include the controlled suite register; reconcile exact formal register wording before full expansion. |
| Approved foundation | NCIE-001 v1.3 through NCIE-016 v1.0 (NCIE-016 approval supplied by Human in this control sequence). |
| Primary boundary | NCIE-017 sequences implementation work, dependencies, gates, handovers and build packages. It does not redesign NCIE-001–016, resolve Human Review decisions, fabricate delivery dates/resources, or claim implementation/test completion. |
| Expansion control | Full expansion requires explicit Human approval of this skeletal architecture. |

# Proposed Implementation-Roadmap Invariants

ROADMAP ≠ IMPLEMENTATION.

WORK PACKAGE DEFINED ≠ WORK STARTED.

WORK STARTED ≠ WORK COMPLETED.

DEPENDENCY IDENTIFIED ≠ DEPENDENCY RESOLVED.

SEQUENCED ≠ SCHEDULED DATE.

ESTIMATE ≠ COMMITMENT.

BLOCKER RECORDED ≠ BLOCKER CLEARED.

HUMAN REVIEW ITEM ≠ IMPLEMENTATION DECISION.

ARCHITECTURE APPROVED ≠ BUILD AUTHORIZED.

BUILD COMPLETE ≠ TEST PASSED.

TEST PASSED ≠ PRODUCTION ACCEPTANCE.

CODE MERGED ≠ RELEASE AUTHORIZED.

DEPLOYED ≠ APPROVED.

HANDOVER PACKAGE ≠ CREDENTIAL TRANSFER.

PARALLELIZABLE ≠ INDEPENDENT.

CRITICAL PATH ≠ INSTITUTIONAL PRIORITY.

MILESTONE REACHED ≠ ACCEPTANCE GATE PASSED.

AUTOMATION ≠ UNBOUNDED DELIVERY AUTHORITY.

CHANGE IN SEQUENCE ≠ CHANGE IN ARCHITECTURE.

IMPLEMENTATION EVIDENCE ≠ ACCEPTANCE EVIDENCE UNLESS GOVERNED AS SUCH.

# Proposed Skeletal Chapter Structure

## Chapter 1 — Mandate, Authority Chain & Roadmap Boundary

Chapter Purpose. Establish NCIE-017 ownership of implementation sequencing and work breakdown.

### Salient Things to Note

NCIE-017 sequences approved work; it cannot redesign NCIE-001–016 or claim implementation occurred.

### Principal Components

Scope

authority

exclusions

roadmap outputs

handovers

### Upstream Dependencies / Authority

NCIE-002 Ch.32; NCIE-014 Ch.34; approved NCIE-001–016 chain

### Human Review Focus

Confirm formal title and roadmap acceptance authority.

## Chapter 2 — Implementation Planning Doctrine

Chapter Purpose. Define disciplined implementation-planning principles.

### Salient Things to Note

ROADMAP ≠ IMPLEMENTATION and ESTIMATE ≠ COMMITMENT.

### Principal Components

Planning principles

evidence

uncertainty

Human control

anti-fabrication

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Approve planning doctrine and roadmap ownership.

## Chapter 3 — Approved Baseline & Architecture Freeze Register

Chapter Purpose. Freeze and reference the Human-approved architecture baseline used for planning.

### Salient Things to Note

Only approved/current baselines may drive build sequencing; superseded versions remain historical.

### Principal Components

Document/version register

approval status

supersession

freeze point

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm baseline-freeze authority/version register.

## Chapter 4 — Human Review Dependency Intake

Chapter Purpose. Convert unresolved HR1–HR16 items into explicit build-sequence dependencies.

### Salient Things to Note

HUMAN REVIEW ITEM ≠ IMPLEMENTATION DECISION; unresolved blockers stay unresolved.

### Principal Components

HR source

blocking scope

owner authority

dependency

status

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm treatment/ownership of Blocking upstream HR items.

## Chapter 5 — Requirement-to-Implementation Traceability

Chapter Purpose. Trace approved requirements to implementation work without redefining them.

### Salient Things to Note

Traceability maps requirements to work; it does not correct requirements.

### Principal Components

Requirement

source/version

WBS/work package

evidence

test

acceptance

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm implementation traceability ownership.

## Chapter 6 — Work Breakdown Structure (WBS) Architecture

Chapter Purpose. Define hierarchical WBS structure across the NCIE suite.

### Salient Things to Note

WBS decomposition must preserve ownership and upstream semantic boundaries.

### Principal Components

Programme

workstream

epic

package

task concept

identifiers

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Approve WBS hierarchy/identifier convention.

## Chapter 7 — Work Package Definition Standard

Chapter Purpose. Define minimum content for every implementable work package.

### Salient Things to Note

WORK PACKAGE DEFINED ≠ WORK STARTED; each package needs explicit inputs/outputs/dependencies/evidence.

### Principal Components

Objective

inputs

outputs

dependencies

owner role

evidence

Ready/Done

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm work-package ownership/evidence standard.

## Chapter 8 — Dependency Graph & Predecessor Logic

Chapter Purpose. Model predecessor/successor and blocking dependencies.

### Salient Things to Note

DEPENDENCY IDENTIFIED ≠ DEPENDENCY RESOLVED; circular/hidden dependencies must be exposed.

### Principal Components

Dependency type

predecessor

successor

blocker

assumption

cycle detection

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm dependency classification/escalation.

## Chapter 9 — Build Sequencing & Critical-Path Method

Chapter Purpose. Define sequence logic and critical-path analysis without inventing dates.

### Salient Things to Note

SEQUENCED ≠ SCHEDULED DATE; critical path is analytical, not institutional priority.

### Principal Components

Sequence

predecessor logic

critical path

float concept

gate constraints

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm sequencing/critical-path governance.

## Chapter 10 — Parallelization & Workstream Coordination

Chapter Purpose. Define safe parallel workstreams and coordination points.

### Salient Things to Note

PARALLELIZABLE ≠ INDEPENDENT; shared contracts/data/security gates remain explicit.

### Principal Components

Workstreams

shared dependencies

integration points

synchronization gates

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm workstream structure and coordination authority.

## Chapter 11 — Milestone & Stage-Gate Architecture

Chapter Purpose. Define milestones and gates from architecture handover through go-live.

### Salient Things to Note

MILESTONE REACHED ≠ ACCEPTANCE GATE PASSED.

### Principal Components

Milestone

gate

evidence

approver

blocked/conditional state

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm milestone/gate catalogue.

## Chapter 12 — Entry / Exit Criteria by Stage

Chapter Purpose. Define evidence-based entry/exit criteria for each stage.

### Salient Things to Note

Exit requires stated evidence; completion labels cannot substitute for acceptance.

### Principal Components

Entry evidence

exit evidence

blockers

tests

approvals

residual gaps

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm entry/exit evidence and gate authority.

## Chapter 13 — Architecture-to-Codex / Implementation Handover

Chapter Purpose. Define controlled handover package to implementation/Codex teams.

### Salient Things to Note

HANDOVER PACKAGE ≠ CREDENTIAL TRANSFER; credentials/secrets are excluded from documentation handover.

### Principal Components

Architecture

RTM

runbooks

backlog

deployment/recovery docs

exclusions

### Upstream Dependencies / Authority

NCIE-002 Ch.32 architecture-to-Codex handover

### Human Review Focus

Confirm implementation/Codex handover authority and package contents.

## Chapter 14 — Implementation Backlog & Prioritization

Chapter Purpose. Define backlog structure and prioritization governance.

### Salient Things to Note

Backlog priority cannot override Blocking Human Review, security or governance gates.

### Principal Components

Backlog item

priority rationale

dependency

risk

HR blocker

readiness

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm prioritization authority/criteria.

## Chapter 15 — Foundation / Platform Workstream

Chapter Purpose. Sequence shared foundation/platform capabilities.

### Salient Things to Note

Foundation work must not pre-empt unresolved technology/infrastructure decisions.

### Principal Components

Core services

shared runtime

identity foundations

observability foundations

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm foundation technology decisions that block sequencing.

## Chapter 16 — Security, IAM & Governance Workstream

Chapter Purpose. Sequence governance/security/IAM implementation dependencies.

### Salient Things to Note

Security/governance controls are enabling dependencies, not post-build decoration.

### Principal Components

Governance

IAM

Zero Trust

secrets

network

privileged access

audit

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm governance/security implementation prerequisites.

## Chapter 17 — Data, Database & Storage Workstream

Chapter Purpose. Sequence canonical data, persistence and migration foundations.

### Salient Things to Note

Physical persistence must remain subordinate to canonical semantics and unresolved HR14 decisions.

### Principal Components

Canonical schemas

stores

indexes

migration

backup/DR foundations

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm persistence technology/HR14 dependencies.

## Chapter 18 — API, Integration & Connector Workstream

Chapter Purpose. Sequence APIs/events/connectors and external integration.

### Salient Things to Note

Connector/provider build sequencing depends on source discovery and current authorization.

### Principal Components

API gateway

events

schemas

connectors

provider/external contracts

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm external/provider discovery and connector prerequisites.

## Chapter 19 — ARGUS, Memory, Agent & AI Workstream

Chapter Purpose. Sequence ARGUS, Memory, Agent, Model, Tool and VPF capabilities.

### Salient Things to Note

AI/Agent capability sequencing cannot bypass Gate A/B, VPF, sandbox or Human-Primary controls.

### Principal Components

ARGUS

Memory/Context

Agent Factory/runtime

Model/Tool Gateway

VPF

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm AI/Agent implementation prerequisites.

## Chapter 20 — Evidence, Provenance & Audit Workstream

Chapter Purpose. Sequence Evidence/provenance/audit implementation.

### Salient Things to Note

Evidence/audit implementation must precede claims that require traceability/defensibility.

### Principal Components

Evidence objects

custody

provenance

audit

Decision-Time

retention interface

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm Evidence/audit minimum enabling sequence.

## Chapter 21 — Functional Modules Workstream

Chapter Purpose. Sequence approved Functional Modules and domain dependencies.

### Salient Things to Note

Domain module implementation cannot invent unresolved rules/KPIs/thresholds.

### Principal Components

Network

Traffic

Revenue

Mobile Money

SIM

Anti-Fraud

REWS modules

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm domain-rule/KPI dependencies.

## Chapter 22 — UX/UI & Design System Workstream

Chapter Purpose. Sequence UX/design-system implementation against upstream states/contracts.

### Salient Things to Note

UX work may proceed with prototypes where allowed, but presentation cannot outrun authoritative semantics.

### Principal Components

Design system

shell

ARGUS UX

governance/security/Evidence states

accessibility

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm UX implementation/prototype dependencies.

## Chapter 23 — DevSecOps, Infrastructure & Deployment Workstream

Chapter Purpose. Sequence DevSecOps/infrastructure/deployment enablement.

### Salient Things to Note

Deployment automation cannot self-authorize release or production acceptance.

### Principal Components

CI/CD

environments

IaC

runtime

observability

incident/runbooks

deployment

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm infrastructure/platform prerequisites.

## Chapter 24 — Testing, Verification & Acceptance Workstream

Chapter Purpose. Integrate NCIE-016 verification into build sequencing.

### Salient Things to Note

BUILD COMPLETE ≠ TEST PASSED; TEST PASSED ≠ PRODUCTION ACCEPTANCE.

### Principal Components

RTM

test cases

environments

evidence

defects

acceptance

regression

### Upstream Dependencies / Authority

NCIE-016 approved verification architecture

### Human Review Focus

Confirm NCIE-016 execution/acceptance sequencing.

## Chapter 25 — Environment & Configuration Sequencing

Chapter Purpose. Sequence environments and governed configuration realization.

### Salient Things to Note

Environment promotion and configuration deployment remain governed and versioned.

### Principal Components

Dev/test/stage/prod

config

secrets

data classes

promotion dependencies

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm environment topology/configuration authority.

## Chapter 26 — Data Migration & Initial-Load Sequencing

Chapter Purpose. Sequence legacy/initial data migration and reconciliation.

### Salient Things to Note

MIGRATION SUCCESS ≠ RECONCILIATION COMPLETE; initial load needs semantic acceptance.

### Principal Components

Source inventory

mapping

transform

backfill

reconcile

cutover

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm migration sources/cutover authority.

## Chapter 27 — External Systems / Provider Integration Sequencing

Chapter Purpose. Sequence provider/external-system discovery, onboarding and adapters.

### Salient Things to Note

External availability ≠ integration readiness; contracts, security and discovery dependencies remain explicit.

### Principal Components

Source discovery

contracts

credentials interface

adapters

certification

fallback

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm external systems/provider sequencing.

## Chapter 28 — Operational Readiness & Runbook Sequencing

Chapter Purpose. Sequence runbooks, ownership, monitoring and operational readiness.

### Salient Things to Note

Runbooks/owners/monitoring are readiness dependencies, not documentation afterthoughts.

### Principal Components

Service ownership

runbooks

monitoring

alerting

backup/DR

support readiness

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm operational ownership/runbook readiness authority.

## Chapter 29 — Release, Cutover & Go-Live Dependency Plan

Chapter Purpose. Define release/cutover/go-live dependency plan without self-authorizing go-live.

### Salient Things to Note

DEPLOYED ≠ APPROVED; go-live requires authorized acceptance gates.

### Principal Components

Release candidate

gates

migration

deployment

smoke

acceptance

rollback

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm release/cutover/go-live authority.

## Chapter 30 — Rollback, Recovery & Contingency Planning

Chapter Purpose. Define rollback/recovery contingencies as roadmap dependencies.

### Salient Things to Note

Rollback/recovery planning does not prove recovery capability; NCIE-016 evidence remains required.

### Principal Components

Rollback trigger

recovery path

data reconciliation

communications

evidence

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm rollback/recovery decision authority.

## Chapter 31 — Resource, Skill & Ownership Planning

Chapter Purpose. Define required skills/roles/ownership without inventing named staff.

### Salient Things to Note

Resource plan describes required capabilities; it must not fabricate people, budgets or availability.

### Principal Components

Role/skill

responsibility

capacity assumption

dependency

gap

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm skill/resource availability assumptions.

## Chapter 32 — Estimate, Duration & Schedule Governance

Chapter Purpose. Govern estimates/durations/schedules without fabricating commitments.

### Salient Things to Note

Dates/durations require Human/source authority; uncertainty and assumptions remain explicit.

### Principal Components

Estimate basis

range

confidence

assumption

dependency

calendar authority

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm estimate/schedule authority and planning horizon.

## Chapter 33 — Procurement / External Dependency Tracking

Chapter Purpose. Track procurement/vendor/provider/external prerequisites.

### Salient Things to Note

Procurement/provider dependency status must be evidence-based, not presumed.

### Principal Components

Procurement item

provider

contract

lead-time evidence

blocker

fallback

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm procurement/provider dependencies.

## Chapter 34 — Risk, Assumption, Issue & Dependency (RAID) Register

Chapter Purpose. Define RAID governance across implementation.

### Salient Things to Note

RAID status is not a substitute for resolution; accepted risk requires authorized governance.

### Principal Components

Risk

assumption

issue

dependency

owner authority

mitigation

status

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm RAID ownership/risk-acceptance authority.

## Chapter 35 — Change Control & Roadmap Re-Baselining

Chapter Purpose. Define controlled re-baselining when dependencies/architecture change.

### Salient Things to Note

CHANGE IN SEQUENCE ≠ CHANGE IN ARCHITECTURE; architecture change returns to upstream governance.

### Principal Components

Change trigger

impact

approval

new baseline

traceability

history

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm re-baselining/change authority.

## Chapter 36 — Implementation Evidence & Progress Reporting

Chapter Purpose. Define implementation-progress evidence and reporting.

### Salient Things to Note

Progress percentages/status must be evidence-backed and distinguish implementation from acceptance.

### Principal Components

Status

evidence

artifact

completion

test state

acceptance state

reporting

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm progress-reporting evidence/status rules.

## Chapter 37 — Definition of Ready / Definition of Done

Chapter Purpose. Define Ready/Done criteria for work packages without equating Done to acceptance.

### Salient Things to Note

Definition of Done is work-package completion, not automatic institutional acceptance.

### Principal Components

Ready criteria

Done criteria

exclusions

evidence

unresolved blockers

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm Definition of Ready/Done.

## Chapter 38 — Acceptance-Gate & Sign-Off Integration

Chapter Purpose. Integrate Human/Governance/test acceptance gates into roadmap states.

### Salient Things to Note

Acceptance gates bind target/scope/version and consume NCIE-016 evidence plus Human/Governance authority.

### Principal Components

Gate

required tests

defects

HR blockers

approver

decision

conditions

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Confirm acceptance/sign-off integration.

## Chapter 39 — Human Review Register & Open Roadmap Decisions

Chapter Purpose. Consolidate unresolved NCIE-017 planning decisions.

### Salient Things to Note

Deduplicate upstream HR dependencies; create HR17 only for distinct roadmap/sequencing decisions.

### Principal Components

Review ID

source

question

classification

blocking scope

dependency

status

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Decide which roadmap decisions block expansion/approval.

## Chapter 40 — Traceability, Acceptance & Final Implementation Handover

Chapter Purpose. Close traceability and controlled handover to implementation execution.

### Salient Things to Note

Roadmap approval authorizes controlled planning baseline only, not execution or go-live.

### Principal Components

Traceability

roadmap baseline

acceptance

execution handover

change loop

### Upstream Dependencies / Authority

NCIE-001–016

### Human Review Focus

Approve skeletal roadmap and controlled full expansion.

# Preliminary Human Review Themes

Formal NCIE-017 title and roadmap acceptance authority.

Architecture-baseline freeze/version authority.

Treatment and ownership of unresolved Blocking HR1–HR16 items.

WBS hierarchy, identifiers and work-package evidence standard.

Dependency classification and escalation.

Workstream structure, milestone/gate catalogue and entry/exit evidence.

Architecture-to-Codex/implementation handover authority and package contents.

Backlog prioritization authority.

Foundation/security/data/integration/AI/Evidence/domain/UX/platform sequencing prerequisites.

Environment topology and configuration authority.

Migration sources, reconciliation and cutover authority.

External-system/provider discovery, contracts and procurement dependencies.

Operational ownership/runbook readiness.

Release/cutover/go-live authority.

Rollback/recovery decision authority.

Skill/resource availability assumptions.

Estimate/schedule authority and planning horizon.

RAID ownership and risk-acceptance authority.

Roadmap re-baselining/change authority.

Progress-reporting status/evidence rules.

Definition of Ready/Done.

NCIE-016 verification/acceptance integration.

# Skeletal Acceptance Gate

This v0.1 skeleton is for Human structural/conceptual review only. Approval authorizes preparation of a separate Claude full-expansion directive. It does not authorize implementation execution, assign named staff, create budgets, commit dates, resolve upstream Human Review items, claim test completion, or authorize production go-live.

FULL EXPANSION STATUS: NOT AUTHORIZED UNTIL EXPLICIT HUMAN APPROVAL OF THIS SKELETAL ARCHITECTURE.