NCIE-018

Operational Handover, Organizational Readiness & Governance Specification

In development — for human review of full expansion — Version 1.0

Closes the approved NCIE-001–017 foundation into a controlled institutional handover: handover governance model, organizational capability model, operational role/responsibility catalogue, staffing/capacity planning, skills/competency framework, segregation of duties, operational ownership across every platform domain (governance/IAM, data/persistence, ARGUS/AI/Agent/Model/Tool/VPF, Evidence/audit, integration, functional modules, UX, DevSecOps), NCIE-016 testing/acceptance handover, NCIE-017 roadmap-to-operations transition, knowledge transfer, training/qualification, access provisioning, on-call/escalation governance, incident/emergency-authority handover, change/release/configuration governance, vendor governance, operational service catalogue, readiness assessment, residual-risk/open-issue transfer, and post-handover assurance. This document specifies handover and readiness requirements only; it appoints no one, provisions no access, accepts no risk, and authorizes no production go-live.

Handover-only, upstream-consuming: NCIE-018 governs organizational readiness, accountable operational ownership and institutional handover into sustainable operation; it does not redesign NCIE-001–017 technical architecture, assign named individuals without Human authority, create employment decisions, resolve upstream Human Review items, or declare production acceptance.

Expands approved NCIE-018 Skeletal v0.1, itself traced to approved NCIE-001 v1.3 through approved NCIE-017 v1.0. This is the final document in the NCIE-001–018 controlled documentation suite.

Prepared: 16 September 2026

Maintained by: National Communications Intelligence Ecosystem (NCIE)

Document Governance

## 0.1  Source/Register Reconciliation and Production Restart (Directive Item 3; Restart Items 1-18)

Production of this document was first attempted against the approved NCIE-018 Skeletal v0.1 and the original 95-item NCIE-018 Claude Full-Expansion Production Directive. Directive item 3 required the exact formal title to be reconciled against any supplied controlled suite register, with a material scope discrepancy requiring halt and Human Review rather than silent resolution. On comparison, the then-current NCIE Documentation Suite Master Controlled Register v2.0 recorded NCIE-018 as a 14-chapter 'Master Production Handover Package' — a document-index/production-contract description that did not align with the Human-approved 36-chapter Operational Handover, Organizational Readiness & Governance skeletal architecture actually in force. This was correctly identified as a MATERIAL scope discrepancy, not a wording-only difference, and production was halted and reported for Human governance rather than silently guessed at.

Human governance subsequently reconciled the Documentation Suite, comparing the former register against the evolved, currently approved NCIE-001–017 controlled documents and the Human-approved NCIE-018 skeleton, and issued: (a) NCIE_Documentation_Suite_Production_Ready_v3.0_RECONCILED as the current governing suite index, superseding the 17 August 2026 / 319-chapter catalogue (preserved only as historical provenance); and (b) the NCIE-018 Superseding Source-Reconciliation & Full-Production Restart Directive, supplementing and controlling the original 95-item directive without replacing it. The reconciled v3.0 register now records NCIE-018 as 'Operational Handover, Organizational Readiness & Governance Specification', 36 chapters, 'Human-approved skeleton; full v1.0 paused' — an EXACT MATCH to the approved skeleton's own working title. No further title correction is required. This pause-and-reconciliation sequence is preserved here as a documented governance event, not concealed, per restart directive item 41.

## 0.2  Source Hierarchy for This Production Run (Restart Item 13)

This production run uses, in order: (1) the Human-approved NCIE-018 Skeletal v0.1 as structural authority — its approved 36-chapter architecture is unchanged and unexpanded by this reconciliation; (2) the approved/current NCIE-001–017 controlled documents as substantive upstream authority; (3) the reconciled NCIE Documentation Suite Production-Ready v3.0 register as current suite-index/document-control authority; and (4) the superseded 17 August 2026 register, retained only as historical provenance and never as a substantive override. No new chapter was added and no chapter was compressed, merged or mapped into the superseded 14-chapter allocation, per restart directive items 9-10.

## 0.3  Authority Chain

NCIE-001 requirements → NCIE-002 architecture → NCIE-003 canonical data → NCIE-004 engineering baseline → NCIE-005 ARGUS behavioral authority → NCIE-006 Memory & Context architecture → NCIE-007 AI/Agent/Model Orchestration → NCIE-008 Governance, Authority, Accountability & RACI → NCIE-009 Security, IAM & Zero-Trust Architecture → NCIE-010 Evidence, Provenance & Audit Architecture → NCIE-011 API, Integration & Data Connector Specification → NCIE-012 UX/UI & Design System Specification → NCIE-013 Functional Modules Specification → NCIE-014 Database & Storage Engineering Specification → NCIE-015 DevSecOps, Infrastructure & Deployment Specification → NCIE-016 Testing, Verification & Acceptance Specification → NCIE-017 Implementation Roadmap & Build Plan → NCIE-018 Operational Handover, Organizational Readiness & Governance Specification. NCIE-018 closes this chain into a controlled institutional handover; it creates no canonical meaning, institutional authority, security policy, Evidence semantics, API contract, UX pattern, domain-business rule, persistence semantic, operational procedure, verification result or roadmap sequence of its own — and it appoints no person, provisions no access, and accepts no risk.

## 0.4  Token-Conservation Convention

Every chapter opens with a short Upstream block citing the specific upstream NCIE-001–017 authority the chapter transitions into organizational readiness/handover governance, stating only the handover relationship rather than restating upstream architectural, security, canonical, domain-business, persistence, operational, verification or roadmap content.

## 0.5  Governing Handover / Organizational-Readiness Invariants Register

These 20 invariants bind every chapter of this document and are stated once here rather than re-derived repeatedly. They are fixed by the approved NCIE-018 Skeletal v0.1 and by the approved NCIE-001–017 authority chain; no institutional decision is required to adopt them. The upstream canonical, governance, security, Evidence/provenance, integration, UX, domain-module, persistence, operational, verification and roadmap invariants already binding from NCIE-003 and NCIE-008–017 remain fully in force and are cross-referenced, not restated, in the chapters below.

HANDOVER ≠ ACCEPTANCE.

DOCUMENTATION COMPLETE ≠ OPERATIONAL READINESS.

ROLE DEFINED ≠ PERSON APPOINTED.

RESPONSIBILITY ASSIGNED TO ROLE ≠ EMPLOYMENT DECISION.

STAFFING REQUIREMENT ≠ AUTHORIZED HEADCOUNT.

SKILL REQUIREMENT ≠ PERSONNEL COMPETENCE CONFIRMED.

TRAINING COMPLETED ≠ OPERATIONAL AUTHORIZATION.

RUNBOOK ASSIGNED ≠ RUNBOOK VALIDATED.

ON-CALL ROSTER DEFINED ≠ PERSON AVAILABLE.

ACCESS REQUESTED ≠ ACCESS AUTHORIZED.

PRIVILEGED ROLE ≠ CONTENT AUTHORITY.

KNOWLEDGE TRANSFER ≠ CREDENTIAL TRANSFER.

HANDOVER PACKAGE ≠ SECRET TRANSFER.

OPERATIONAL OWNER ≠ INSTITUTIONAL DECISION AUTHORITY.

SUPPORT OWNERSHIP ≠ SYSTEM-OF-RECORD OWNERSHIP.

READINESS CHECKLIST COMPLETE ≠ PRODUCTION ACCEPTANCE.

GO-LIVE RECOMMENDATION ≠ GO-LIVE AUTHORIZATION.

RESIDUAL RISK RECORDED ≠ RISK ACCEPTED.

ISSUE TRANSFERRED ≠ ISSUE RESOLVED.

POST-HANDOVER OPERATION ≠ ARCHITECTURE CHANGE AUTHORITY.

## 0.6  Handover/Upstream Boundary Note

NCIE-018 governs organizational readiness, accountable operational ownership, staffing/capability requirements, handover governance and transition into sustainable institutional operation. It consumes NCIE-001–017 as its sole substantive basis; it does not redefine any of it, and it does not invent institution-specific organization charts, office names, named personnel, reporting lines or committees, headcount, salaries, budgets, staffing availability, shifts, support hours, on-call rosters, training duration, capacity numbers, or credentials. Where a matter requires an organizational appointment, a staffing/budget figure, or a readiness/acceptance decision not fixed by an approved source, this document states the governance framework and role/capability class and defers the decision to Human Review rather than inventing an answer. Approval of the NCIE-018 Skeletal v0.1 authorized this full expansion only; it did not itself appoint personnel, authorize headcount or budgets, provision access, transfer credentials, resolve upstream Human Review items, declare operational readiness, accept residual risk, or authorize production go-live.

## 0.7  Human Review Focus Classification

Every chapter's Human Review Focus item carries one of seven labels: RESOLVED BY UPSTREAM BASELINE; PROPOSED DESIGN DEFAULT; INSTITUTIONAL CONFIRMATION REQUIRED; SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED; LEGAL/POLICY CONFIRMATION REQUIRED; ENGINEERING/INFRASTRUCTURE DISCOVERY REQUIRED; or SOURCE/WORKFLOW DISCOVERY REQUIRED — each additionally marked Blocking or Non-Blocking, and each stating precisely what it blocks. Per restart directive item 37/original item 25, a Chapter 35 register item that restates an identical HR1–HR17 question already open upstream cross-references that upstream Human Review ID instead of duplicating it; a new NCIE-018 item is created only for a distinct organizational/handover decision. Chapter 35 consolidates every open item, extracted directly from the chapters so the register cannot drift from its sources (mechanically verified per §35.4).

## 0.8  Status and No-Fabrication Convention

Skeletal-structure approval authorizes expansion; it does not approve any individual appointment, staffing figure, access grant, or readiness/acceptance decision proposed below — those remain IN DEVELOPMENT / FOR HUMAN REVIEW until a separate approval act. Per directive items 8-10 (original) and restart items 19-24, this document must never claim personnel are appointed, trained, competent, available, on-call, operationally ready or institutionally accepted, and must never claim production acceptance, go-live authorization, risk acceptance or residual-issue resolution merely because a requirement is specified here. This convention is restated in every chapter's status line so it cannot be overlooked.

## 0.9  Salient Things to Note Discipline

Directive item 84 (restart item 17) requires this expansion to programmatically verify an explicit '<N>.0 Salient Things to Note' subsection in all 36 chapters, continuing the discipline established after the NCIE-009 Chapter-27 omission (found by independent human examination and corrected) and reinforced in every full expansion since. Every chapter below renders its Salient Things to Note subsection as an unconditional part of the same build-time helper (NCIE-018's lib.py raises a build error if a chapter's salient content is missing), and Chapter 36's mechanical audit (§36.2) re-verifies this against the final document.

0.10  Document Amendment History

Version: v0.1

Change: Approved skeletal review edition (structural/conceptual review only; full expansion not yet authorized).

Version: v1.0 (production attempt 1 — PAUSED)

Change: Full-expansion production was initiated against the original 95-item directive. Production halted at the directive item 3 title/register reconciliation gate: the then-current Master Controlled Register v2.0 described NCIE-018 as a 14-chapter document-index/handover-contract package, materially inconsistent with the Human-approved 36-chapter organizational-readiness/governance skeleton. Per directive item 3's own halt-and-report instruction, no expansion content was produced; the discrepancy was reported for Human governance.

Version: v1.0 (production attempt 2 — this edition)

Change: Full expansion of the approved NCIE-018 Skeletal v0.1 into the complete 36-chapter specification, restarted from the beginning per the NCIE-018 Superseding Source-Reconciliation & Full-Production Restart Directive: nine consolidated matrices/registers (Organizational Capability, Operational Ownership, Handover-Stage, Role-to-Access, Knowledge-Transfer, Training/Qualification, Readiness-Assessment, Residual-Risk/Open-Issue, HR1–HR17 Dependency), appointment/staffing/credential/readiness/acceptance-fabrication audits, Human Review Register (Chapter 35) and full traceability/final institutional handover (Chapter 36). Formal title confirmed as an EXACT MATCH against the reconciled NCIE Documentation Suite Production-Ready v3.0 register (§0.1) — no wording correction required.

Authority: Approved NCIE-001 Master PRD v1.3 through approved NCIE-017 Implementation Roadmap & Build Plan v1.0, the approved NCIE-018 Skeletal v0.1, and the reconciled NCIE Documentation Suite Production-Ready v3.0 register.

Scope: Controlled full expansion only — the approved 36-chapter skeletal structure, chapter purposes and boundaries are preserved exactly; no chapter was added, removed, merged, split or renumbered, and no chapter was compressed into the superseded 14-chapter allocation. This expansion authorizes specification production only; it does not appoint personnel, provision access, accept risk, establish readiness, or authorize go-live.

Status: v1.0 IN DEVELOPMENT — FOR HUMAN REVIEW OF FULL EXPANSION. The approved v0.1 skeleton remains historically preserved as the expansion architecture.

| Document | NCIE-018 Operational Handover, Organizational Readiness & Governance Specification |
| --- | --- |
| Edition | In development — Version 1.0 (Full Expansion of Approved Skeletal v0.1; production restarted after governance-halt/register-reconciliation, §0.1) |
| Requirements authority | NCIE-001 Master PRD, Version 1.3 — APPROVED |
| Architecture authority | NCIE-002 System Architecture & Technical Design, Version 0.5 — APPROVED |
| Canonical data authority | NCIE-003 Data Model & Data Dictionary, Version 0.4 — APPROVED |
| Engineering baseline | NCIE-004 Technology Stack & Engineering Blueprint, Version 1.2 — APPROVED |
| ARGUS behavioral authority | NCIE-005 ARGUS Intelligence Assistant Specification, Version 1.3 — APPROVED |
| Memory & Context authority | NCIE-006 Memory & Context Architecture Specification, Version 1.2 — APPROVED |
| Orchestration authority | NCIE-007 AI, Agent & Model Orchestration Specification, Version 1.2 — APPROVED |
| Governance authority | NCIE-008 Governance, Authority, Accountability & RACI Specification, Version 1.0 — APPROVED |
| Security authority | NCIE-009 Security, IAM & Zero-Trust Architecture, Version 1.0 — APPROVED |
| Evidence/provenance/audit authority | NCIE-010 Evidence, Provenance & Audit Architecture, Version 1.0 — APPROVED |
| Integration authority | NCIE-011 API, Integration & Data Connector Specification, Version 1.0 — APPROVED |
| UX/UI authority | NCIE-012 UX/UI & Design System Specification, Version 1.0 — APPROVED |
| Domain-module authority | NCIE-013 Functional Modules Specification, Version 1.0 — APPROVED |
| Persistence authority | NCIE-014 Database & Storage Engineering Specification, Version 1.0 — APPROVED |
| Operations authority | NCIE-015 DevSecOps, Infrastructure & Deployment Specification, Version 1.0 — APPROVED |
| Verification authority | NCIE-016 Testing, Verification & Acceptance Specification, Version 1.0 — APPROVED |
| Roadmap authority | NCIE-017 Implementation Roadmap & Build Plan, Version 1.0 — APPROVED |
| Current suite-index register | NCIE Documentation Suite Production-Ready v3.0 RECONCILED (16 September 2026) — supersedes the 17 August 2026 / 319-chapter catalogue for suite indexing and NCIE-018 production |
| Prior baseline | NCIE-018 Operational Handover, Organizational Readiness & Governance Specification, Skeletal v0.1 — APPROVED FOR FULL EXPANSION (historically preserved) |
| Status | IN DEVELOPMENT — FOR HUMAN REVIEW OF FULL EXPANSION until explicitly approved; the approved v0.1 skeleton remains historically preserved as the expansion architecture. No personnel are appointed, no access is provisioned, no risk is accepted, and no go-live is authorized by this document. |

Contents

This table of contents updates automatically in Microsoft Word. If page numbers do not appear immediately, select the field and press F9, or use References → Update Table.

0.1  Source/Register Reconciliation and Production Restart (Directive Item 3; Restart Items 1-18)	2

0.2  Source Hierarchy for This Production Run (Restart Item 13)	2

0.3  Authority Chain	2

0.4  Token-Conservation Convention	2

0.5  Governing Handover / Organizational-Readiness Invariants Register	3

0.6  Handover/Upstream Boundary Note	3

0.7  Human Review Focus Classification	3

0.8  Status and No-Fabrication Convention	3

0.9  Salient Things to Note Discipline	4

Mandate, Authority Chain & Handover-Governance Boundary	12

1.0 Salient Things to Note	12

1.1 Mandate and Scope	12

1.2 Handover-Governance Boundary — What NCIE-018 Does Not Own	12

1.3 Handover Outputs and Final Boundary	13

1.R  RACI / Control Ownership	13

Human Review Focus	13

Human-Primary Organizational Readiness Doctrine	14

2.0 Salient Things to Note	14

2.1 Human-Primary Ownership and Accountability	14

2.2 Sustainability, Evidence and Escalation	14

2.R  RACI / Control Ownership	14

Human Review Focus	14

Approved Baseline & Handover Preconditions	15

3.0 Salient Things to Note	15

3.1 Approved Documents, Implementation and Verification Status	15

3.2 HR1–HR17 Dependency Matrix (directive item 70)	15

3.R  RACI / Control Ownership	16

Human Review Focus	16

Handover Governance Model	17

4.0 Salient Things to Note	17

4.1 Stages, Entry/Exit and Decision Authority	17

4.2 Blocked/Conditional States, Receipts and Historical Record	17

4.3 Handover-Stage Matrix (directive item 64)	17

4.R  RACI / Control Ownership	18

Human Review Focus	18

Organizational Capability Model	19

5.0 Salient Things to Note	19

5.1 Capability Domains and Required Functions	19

5.2 Organizational Capability Matrix (directive item 62)	19

5.R  RACI / Control Ownership	20

Human Review Focus	20

Operational Role & Responsibility Catalogue	21

6.0 Salient Things to Note	21

6.1 Role ID, Responsibilities and Authority Boundary	21

6.2 Escalation, SoD and Evidence	21

6.R  RACI / Control Ownership	21

Human Review Focus	21

Staffing Requirement & Capacity Planning	22

7.0 Salient Things to Note	22

7.1 Workload/Capacity Basis and Coverage Needs	22

7.2 Assumptions, Gaps and HR Approval	22

7.R  RACI / Control Ownership	22

Human Review Focus	22

Skills, Competency & Qualification Framework	23

8.0 Salient Things to Note	23

8.1 Skill, Competency and Qualification Evidence	23

8.2 Review, Renewal and Gaps	23

8.R  RACI / Control Ownership	23

Human Review Focus	23

Segregation of Duties & Role Conflict Control	24

9.0 Salient Things to Note	24

9.1 Conflicting Roles and Prohibited Combinations	24

9.2 Recusal, Dual Control and Review	24

9.R  RACI / Control Ownership	24

Human Review Focus	24

Operational Ownership by Platform Domain	25

10.0 Salient Things to Note	25

10.1 Platform Domain, Operator Role and Governance Authority	25

10.2 Operational Ownership Matrix (directive item 63)	25

10.R  RACI / Control Ownership	26

Human Review Focus	26

Service Ownership & Accountability Model	27

11.0 Salient Things to Note	27

11.1 Service Owner and Support Roles	27

11.2 SLO Interface, Escalation and Dependencies	27

11.R  RACI / Control Ownership	27

Human Review Focus	27

Runbook Ownership & Procedure Governance	28

12.0 Salient Things to Note	28

12.1 Runbook Owner, Reviewer and Trigger	28

12.2 Version, Validation and Escalation	28

12.R  RACI / Control Ownership	28

Human Review Focus	28

Administration Plane Ownership	29

13.0 Salient Things to Note	29

13.1 Admin Surface, Authorized Role Class and Action Class	29

13.2 Audit and Escalation	29

13.R  RACI / Control Ownership	29

Human Review Focus	29

IAM, Security & Privileged-Operations Ownership	30

14.0 Salient Things to Note	30

14.1 IAM, PAM and Secrets Ownership	30

14.2 Security Monitoring, Break-Glass and On-Call	30

14.R  RACI / Control Ownership	30

Human Review Focus	30

Data Stewardship & Persistence-Operations Ownership	31

15.0 Salient Things to Note	31

15.1 Data Stewardship and DB/Storage Operations	31

15.2 Backup/Restore, Migration, Quality and Escalation	31

15.R  RACI / Control Ownership	31

Human Review Focus	31

ARGUS, AI, Agent, Model, Tool & VPF Operational Ownership	32

16.0 Salient Things to Note	32

16.1 ARGUS, Memory and Agent Operational Ownership	32

16.2 Model, Tool and VPF Support and Escalation	32

16.R  RACI / Control Ownership	32

Human Review Focus	32

Evidence, Provenance & Audit Operational Ownership	33

17.0 Salient Things to Note	33

17.1 Evidence Store, Custody and Provenance Operations	33

17.2 Audit, Integrity and Privileged Access	33

17.R  RACI / Control Ownership	33

Human Review Focus	33

API, Integration & Connector Operational Ownership	34

18.0 Salient Things to Note	34

18.1 API Gateway, Event Bus and Connector Ownership	34

18.2 Provider Relationships, Schema Support and Reconciliation	34

18.R  RACI / Control Ownership	34

Human Review Focus	34

Functional Module & Domain Operational Ownership	35

19.0 Salient Things to Note	35

19.1 Domain Support Roles by Module	35

19.2 Escalation to Governed Rule/Finding Authority	35

19.R  RACI / Control Ownership	35

Human Review Focus	35

UX/UI & User-Support Ownership	36

20.0 Salient Things to Note	36

20.1 Design System, Frontend and Accessibility Support	36

20.2 User Assistance and Escalation	36

20.R  RACI / Control Ownership	36

Human Review Focus	36

DevSecOps, Infrastructure & Deployment Ownership	37

21.0 Salient Things to Note	37

21.1 CI/CD, IaC, Runtime and Observability Ownership	37

21.2 Deployment, DR and Platform Support	37

21.R  RACI / Control Ownership	37

Human Review Focus	37

Testing, Verification & Acceptance Handover	38

22.0 Salient Things to Note	38

22.1 RTM, Results and Defects Transition	38

22.2 Residual Gaps and Sign-Off Interface	38

22.R  RACI / Control Ownership	38

Human Review Focus	38

Implementation Roadmap-to-Operations Transition	39

23.0 Salient Things to Note	39

23.1 WBS, Dependencies and Work Status	39

23.2 Blockers, Implementation Evidence and Transition	39

23.R  RACI / Control Ownership	39

Human Review Focus	39

Knowledge Transfer & Documentation Handover	40

24.0 Salient Things to Note	40

24.1 Documentation Inventory and Runbooks	40

24.2 Knowledge-Transfer Matrix (directive item 66)	40

24.R  RACI / Control Ownership	41

Human Review Focus	41

Training, Enablement & Operational Qualification	42

25.0 Salient Things to Note	42

25.1 Training Plan, Curriculum and Exercises	42

25.2 Training/Qualification Matrix (directive item 67)	42

25.R  RACI / Control Ownership	43

Human Review Focus	43

Access Provisioning & Credential-Separation Governance	44

26.0 Salient Things to Note	44

26.1 Identity, Access Request and Approval	44

26.2 Role-to-Access Matrix (directive item 65)	44

26.R  RACI / Control Ownership	45

Human Review Focus	45

On-Call, Escalation & Duty-Coverage Governance	46

27.0 Salient Things to Note	46

27.1 Coverage Model and Rota Requirements	46

27.2 Escalation Tiers, Handoff and Fatigue/Risk	46

27.R  RACI / Control Ownership	46

Human Review Focus	46

Incident, Problem & Emergency-Authority Handover	47

28.0 Salient Things to Note	47

28.1 Incident and Problem Role Classes	47

28.2 Emergency Authority and Post-Review	47

28.R  RACI / Control Ownership	47

Human Review Focus	47

Change, Release & Configuration Governance Handover	48

29.0 Salient Things to Note	48

29.1 Change and Release Role Ownership	48

29.2 Configuration Ownership, CAB/Governance Interface and Audit	48

29.R  RACI / Control Ownership	48

Human Review Focus	48

Vendor, Provider & External-Support Governance	49

30.0 Salient Things to Note	49

30.1 Provider Owner, Contract/Support Interface	49

30.2 Escalation, Exit/Substitution and Accountability	49

30.R  RACI / Control Ownership	49

Human Review Focus	49

Operational Service Catalogue & Support Model	50

31.0 Salient Things to Note	50

31.1 Service, Consumer and Support Interface	50

31.2 Escalation, Dependency and the Support-Hour Boundary	50

31.R  RACI / Control Ownership	50

Human Review Focus	50

Operational Readiness Assessment	51

32.0 Salient Things to Note	51

32.1 Readiness Domains and Evidence	51

32.2 Readiness-Assessment Matrix (directive item 68)	51

32.R  RACI / Control Ownership	52

Human Review Focus	52

Residual Risk, Known Limitations & Open-Issue Transfer	53

33.0 Salient Things to Note	53

33.1 Risk, Limitation and Issue Categories	53

33.2 Residual-Risk/Open-Issue Register (directive item 69)	53

33.R  RACI / Control Ownership	54

Human Review Focus	54

Post-Handover Assurance & Governance Review	55

34.0 Salient Things to Note	55

34.1 Review Cadence Concept and Assurance Evidence	55

34.2 Lessons, Change Trigger and Governance Feedback	55

34.R  RACI / Control Ownership	55

Human Review Focus	55

Human Review Register & Open Handover Decisions	56

35.0 Salient Things to Note	56

35.1 Purpose	56

35.2 Summary	56

35.3 Complete Register	56

35.4 Mechanical Verification	60

35.5 Upstream Deduplication (Directive Item 25 / Restart Item 37)	60

35.6 Blocking Scope Discipline	60

Human Review Focus	60

Traceability, Acceptance & Final Institutional Handover	61

36.0 Salient Things to Note	61

36.1 Traceability Matrix	61

36.2 Chapter-Count and Salient-Note Mechanical Verification	62

36.3 Skeleton-to-Full Fidelity Verification	63

36.4 Acceptance Criteria and the Unresolved-Item Gate	63

36.5 Final Institutional Handover Register	63

36.6 Readiness and Final Disposition	63

Human Review Focus	64

NCIE-018 — Chapter 1 Expansion

# Mandate, Authority Chain & Handover-Governance Boundary

Establish NCIE-018 ownership of organizational readiness and handover governance within the approved NCIE suite.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-002 §1.2 and Ch.32; NCIE-001–017 approved chain.

## 1.0 Salient Things to Note

NCIE-018 governs handover/organizational readiness; it cannot redesign NCIE-001–017 — Table 1 fixes this boundary so no later chapter can drift into claiming ownership of what an upstream document already owns.

## 1.1 Mandate and Scope

NCIE-018 governs organizational readiness, accountable operational ownership and institutional handover into sustainable operation across the approved NCIE-001–017 foundation — it cannot redesign that foundation. HANDOVER ≠ ACCEPTANCE; roadmap/build approval, testing approval and this document's own approval each authorize their own stage only, never institutional acceptance of the whole system.

## 1.2 Handover-Governance Boundary — What NCIE-018 Does Not Own

NCIE-018 does not own product requirements, architecture, canonical data, ARGUS behavior, Memory/Context semantics, Agent/VPF semantics, institutional governance, security policy, Evidence/provenance meaning, API contracts, UX semantics, domain business rules, persistence semantics, operational procedures, verification results or roadmap sequencing. It owns only the organizational-readiness and handover-governance layer above all of them.

Table 1. NCIE-018 handover-governance boundary.

| Concern | Owned By |
| --- | --- |
| Product requirements/scope | NCIE-001 |
| System architecture | NCIE-002 |
| Canonical data model | NCIE-003 |
| Engineering baseline/technology families | NCIE-004 |
| ARGUS behavioral authority | NCIE-005 |
| Memory & Context architecture | NCIE-006 |
| AI/Agent/Model orchestration | NCIE-007 |
| Institutional governance, RACI | NCIE-008 |
| Security, IAM, Zero-Trust enforcement | NCIE-009 |
| Evidence lifecycle, provenance, audit | NCIE-010 |
| API/event/connector/integration contracts | NCIE-011 |
| UX/UI, presentation, interaction, Design System | NCIE-012 |
| Domain business rules, workflows, analytical products | NCIE-013 |
| Physical database/storage engineering | NCIE-014 |
| Deployment/infrastructure realization, operations | NCIE-015 |
| Verification strategy, RTM, evidence, acceptance architecture | NCIE-016 |
| Implementation sequencing, WBS, roadmap, build handover | NCIE-017 |
| Organizational readiness, operational ownership, institutional handover | NCIE-018 (this document) |

## 1.3 Handover Outputs and Final Boundary

NCIE-018's outputs are the organizational capability model (Chapter 5), operational-ownership matrix (Chapter 10), handover-stage matrix (Chapter 4), residual-risk/open-issue register (Chapter 33), and the consolidated Human Review Register (Chapter 35) — the final controlled artifact of the entire NCIE-001–018 suite. Approval of this document authorizes a controlled handover baseline only; it is not the production-acceptance or go-live decision itself.

## 1.R  RACI / Control Ownership

Table 2. Chapter 1 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Adopt/confirm NCIE-018 handover-governance architecture | Accountable Authority Class (NCIE-008, to be assigned) | Handover Governance Owner (to be assigned) | NCIE-001-017 chapter owners | All institutional role holders |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-1-1: Confirm the exact NCIE-018 formal title (§0.1 — confirmed EXACT MATCH against the reconciled Documentation Suite Production-Ready v3.0 register; no wording correction required) and final handover/acceptance authority (skeletal Preliminary Human Review Theme 1).

Traceability: NCIE-002 §1.2 and Ch.32; NCIE-001–017 approved chain.

NCIE-018 — Chapter 2 Expansion

# Human-Primary Organizational Readiness Doctrine

Define Human-Primary principles for sustainable operational ownership.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 2.0 Salient Things to Note

HANDOVER ≠ ACCEPTANCE; organizational readiness remains Human-governed — ownership, evidence and escalation paths are defined so readiness never depends on one unnamed person's tacit knowledge.

## 2.1 Human-Primary Ownership and Accountability

HANDOVER ≠ ACCEPTANCE; organizational readiness remains Human-governed — every ownership assignment, escalation path and readiness claim in this document is accountable to a named role class under Human institutional authority, never to an automated or self-certifying process.

## 2.2 Sustainability, Evidence and Escalation

Organizational readiness is sustainable only if ownership, evidence and escalation paths survive individual staff turnover — this document defines role classes and evidence requirements precisely so readiness does not depend on any single unnamed person's tacit knowledge.

## 2.R  RACI / Control Ownership

Table 3. Chapter 2 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Approve organizational-readiness doctrine and accountability model | Accountable Authority Class (to be assigned) | Readiness Doctrine Owner (to be assigned) | NCIE-008 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-2-1: Approve organizational-readiness doctrine and accountability model.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 3 Expansion

# Approved Baseline & Handover Preconditions

Define approved inputs and prerequisites before handover may proceed.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 3.0 Salient Things to Note

Architecture/build/test artefacts are prerequisites, not proof that operations are ready — Table 4 intakes upstream Blocking items as visible dependencies without resolving or diluting any of them.

## 3.1 Approved Documents, Implementation and Verification Status

Architecture/build/test artefacts are prerequisites, not proof that operations are ready — this chapter records the approved-document baseline (NCIE-001–017, all APPROVED per Chapter 1's Table 1) plus the current NCIE-016 verification status and NCIE-017 implementation status as preconditions, consumed exactly as those documents state them, never upgraded.

## 3.2 HR1–HR17 Dependency Matrix (directive item 70)

The consolidated matrix below references upstream Human Review items relevant to handover/ownership without renumbering or resolving them, distinguishing referenced upstream HR from new HR18 items created only for distinct organizational/handover decisions.

Table 4. HR1–HR17 Dependency Matrix (representative entries by source).

| Upstream Register | Representative Blocking Theme | Owner Authority Reference | Handover Impact | Status |
| --- | --- | --- | --- | --- |
| NCIE-008 HR8 | Governance/RACI accountable-authority assignment | NCIE-008 accountable authority | Blocks Chapter 1 handover authority binding and every subsequent role-appointment decision | Unresolved upstream — referenced, not cloned |
| NCIE-009 HR9 | Security/IAM/Zero-Trust confirmation items | NCIE-009 owner | Blocks Chapter 14 IAM/security ownership sequencing | Unresolved upstream — referenced, not cloned |
| NCIE-014 HR14 | Persistence technology/threshold confirmation items | NCIE-014 owner | Blocks Chapter 15 data-stewardship ownership sequencing | Unresolved upstream — referenced, not cloned |
| NCIE-015 HR15 | Operations technology/threshold confirmation items | NCIE-015 owner | Blocks Chapter 21 DevSecOps ownership sequencing | Unresolved upstream — referenced, not cloned |
| NCIE-016 HR16 | Test tool/threshold/acceptance-authority confirmation items | NCIE-016 owner | Blocks Chapter 22 testing/acceptance handover | Unresolved upstream — referenced, not cloned |
| NCIE-017 HR17 | Roadmap/sequencing/resource confirmation items | NCIE-017 owner | Blocks Chapter 23 roadmap-to-operations transition | Unresolved upstream — referenced, not cloned |

## 3.R  RACI / Control Ownership

Table 5. Chapter 3 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm mandatory handover prerequisites | Accountable Authority Class (to be assigned) | Handover Preconditions Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-3-1: Confirm mandatory handover prerequisites (Table 4).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 4 Expansion

# Handover Governance Model

Define stages, authorities, evidence and decisions governing handover.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 4.0 Salient Things to Note

Handover stages require explicit evidence and authorized decisions; transfer does not imply acceptance — Table 6 fixes prerequisites, evidence and decision authority for every stage from baseline confirmation through final handover.

## 4.1 Stages, Entry/Exit and Decision Authority

Handover stages require explicit evidence and authorized decisions; transfer does not imply acceptance — each stage below states its entry evidence, exit evidence and the specific decision authority empowered to move it forward.

## 4.2 Blocked/Conditional States, Receipts and Historical Record

Every handover stage can be Open, Blocked (unmet evidence/HR item) or Conditionally Passed (approved with stated conditions); every transition produces a receipt, and the full history of stage transitions is preserved rather than overwritten.

## 4.3 Handover-Stage Matrix (directive item 64)

The consolidated matrix below maps each handover stage to prerequisites, evidence, Blocking HR dependencies, decision authority, allowed disposition and next state.

Table 6. Handover-Stage Matrix.

| Stage | Prerequisites | Evidence | Blocking HR Dependencies | Decision Authority | Allowed Disposition | Next State |
| --- | --- | --- | --- | --- | --- | --- |
| Baseline confirmation (Ch.3) | NCIE-001-017 approved and frozen | Table 4 HR1-17 intake complete | Per Table 4 | Accountable Authority Class | Open / Blocked | Capability/ownership mapping (Ch.5, 10) |
| Capability/ownership mapping (Ch.5-21) | Baseline confirmed | Capability/ownership matrices populated | Per chapter Human Review items | Accountable Authority Class | Open / Blocked / Conditional | Testing/roadmap handover (Ch.22-23) |
| Testing/roadmap handover (Ch.22-23) | Capability/ownership mapping complete | NCIE-016 evidence, NCIE-017 status consumed exactly as stated | HR16/HR17 items per Table 4 | NCIE-008 accountable authority | Open / Blocked / Conditional | Knowledge transfer/training/access (Ch.24-26) |
| Knowledge transfer/training/access (Ch.24-26) | Testing/roadmap handover recorded | KT/training/access matrices populated | Per chapter Human Review items | Accountable Authority Class | Open / Blocked / Conditional | Operational coverage/governance (Ch.27-31) |
| Operational coverage/governance (Ch.27-31) | KT/training/access recorded | Coverage/governance models populated | Per chapter Human Review items | Accountable Authority Class | Open / Blocked / Conditional | Readiness assessment (Ch.32) |
| Readiness assessment (Ch.32) | All prior stages recorded | Readiness-assessment matrix populated (Table with evidence per domain) | All applicable HR1-18 Blocking items | NCIE-008 accountable authority | Recommend / Do-not-recommend (never an acceptance decision itself) | Residual-risk transfer / final handover (Ch.33, 36) |
| Final institutional handover (Ch.36) | Readiness assessment recorded | Full traceability and unresolved-item record | All unresolved HR1-18 items | NCIE-008 accountable authority | Record final handover state (not an acceptance/go-live act) | N/A — terminal for this document's scope |

## 4.R  RACI / Control Ownership

Table 7. Chapter 4 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm handover stages/decision authorities | Accountable Authority Class (to be assigned) | Handover Model Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-4-1: Confirm handover stages/decision authorities (Table 6).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 5 Expansion

# Organizational Capability Model

Define institutional capabilities required to operate NCIE.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 5.0 Salient Things to Note

Capability requirements describe what the institution needs, not an invented organization chart — Table 8 uses role classes throughout, never a specific department name or reporting line absent source authority.

## 5.1 Capability Domains and Required Functions

Capability requirements describe what the institution needs, not an invented organization chart — this chapter states capability domains (e.g. 'security operations capability') and the functions each requires, never a specific department name, office title or reporting line absent source authority.

## 5.2 Organizational Capability Matrix (directive item 62)

The consolidated matrix below maps platform/service domains to required capabilities, role classes, authority boundary, SoD constraints, escalation and unresolved ownership decisions.

Table 8. Organizational Capability Matrix.

| Domain | Required Capability | Role Class | Authority Boundary | SoD Constraint | Escalation | Unresolved Ownership Decision |
| --- | --- | --- | --- | --- | --- | --- |
| Governance/IAM (NCIE-008/009) | Security operations, IAM/PAM administration | Security Operations Role Class, IAM Administrator Role Class | Operational access only; no content/institutional authority | IAM admin ≠ approver of the access they provision | NCIE-008 accountable authority | HR18-14-1 |
| Data/persistence (NCIE-003/014) | Data stewardship, database operations | Data Steward Role Class, Database Operator Role Class | Operational only; no canonical/Evidence authority | Steward ≠ canonical-model approver | NCIE-008 accountable authority | HR18-15-1 |
| ARGUS/AI/Agent (NCIE-005/006/007) | AI/Agent service operations | AI Operations Role Class | Operational only; no Agent/model/Tool/VPF authority expansion | Operator ≠ Gate A/B approver | NCIE-008 accountable authority | HR18-16-1 |
| Evidence/audit (NCIE-010) | Evidence/provenance/audit operations | Evidence Operations Role Class | Operational only; no evidentiary-truth authority | Operator ≠ Finding authority | NCIE-008 accountable authority | HR18-17-1 |
| Integration (NCIE-011) | API/connector/provider operations | Integration Operations Role Class | Operational only; no disclosure-authority expansion | Operator ≠ contract approver | NCIE-008 accountable authority | HR18-18-1 |
| Domain modules (NCIE-013) | Functional-module operational support | Domain Support Role Class | Operational only; no Finding/Decision authority | Support ≠ rule-change approver | NCIE-008 accountable authority | HR18-19-1 |
| UX/DevSecOps (NCIE-012/015) | Frontend/user-support, platform/deployment operations | UX Support Role Class, DevSecOps Operations Role Class | Operational only; no release-authorization expansion | Operator ≠ release approver | NCIE-008 accountable authority | HR18-20-1, HR18-21-1 |

## 5.R  RACI / Control Ownership

Table 9. Chapter 5 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm required institutional capability domains | Accountable Authority Class (to be assigned) | Capability Model Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-5-1: Confirm required institutional capability domains (Table 8).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 6 Expansion

# Operational Role & Responsibility Catalogue

Define role-based responsibilities without appointing individuals.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 6.0 Salient Things to Note

ROLE DEFINED ≠ PERSON APPOINTED; named appointments require Human authority — this catalogue defines role IDs and boundaries only, never who occupies them.

## 6.1 Role ID, Responsibilities and Authority Boundary

ROLE DEFINED ≠ PERSON APPOINTED — every role in this catalogue carries a stable role ID, responsibilities and an explicit authority boundary; named appointments require Human authority and are never made by this document.

## 6.2 Escalation, SoD and Evidence

Every role states its escalation path and any segregation-of-duties constraint (cross-referenced to Chapter 9); role assignment evidence (who occupies a role, when) is a Human-governed record this document defines the structure for, not the content of.

## 6.R  RACI / Control Ownership

Table 10. Chapter 6 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm operational role catalogue and appointment authority | Accountable Authority Class (to be assigned) | Role Catalogue Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-6-1: Confirm operational role catalogue and appointment authority.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 7 Expansion

# Staffing Requirement & Capacity Planning

Define staffing/capacity requirements without inventing headcount or employment decisions.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 7.0 Salient Things to Note

STAFFING REQUIREMENT ≠ AUTHORIZED HEADCOUNT; do not fabricate staffing numbers/budgets — every coverage need is stated structurally, never as an invented headcount figure.

## 7.1 Workload/Capacity Basis and Coverage Needs

STAFFING REQUIREMENT ≠ AUTHORIZED HEADCOUNT — this chapter states the workload/capacity basis and coverage need per role class (e.g. 'continuous coverage requires multiple individuals per role class'), never a specific headcount, salary, shift count or budget figure.

## 7.2 Assumptions, Gaps and HR Approval

Capacity assumptions and gaps are stated explicitly rather than implied resolved; actual staffing authorization is a Human Review decision (per directive item 9's no-invention rule) this document defers to, never assumes.

## 7.R  RACI / Control Ownership

Table 11. Chapter 7 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm staffing/capacity planning authority and evidence basis | Accountable Authority Class (to be assigned) | Staffing Planning Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-7-1: Confirm staffing/capacity planning authority and evidence basis (no headcount/budget invented by this document).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 8 Expansion

# Skills, Competency & Qualification Framework

Define skills/competencies and qualification evidence for operational roles.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 8.0 Salient Things to Note

SKILL REQUIREMENT ≠ PERSONNEL COMPETENCE CONFIRMED — a stated skill requirement never implies any specific individual actually holds that competence.

## 8.1 Skill, Competency and Qualification Evidence

SKILL REQUIREMENT ≠ PERSONNEL COMPETENCE CONFIRMED — every role's required skills are stated as a requirement; whether any specific individual actually holds that competence is recorded as separate, Human-governed qualification evidence, never assumed from the requirement existing.

## 8.2 Review, Renewal and Gaps

Qualification evidence is reviewed/renewed on a governed cadence (cross-referenced to Chapter 25's training framework); any competency gap is recorded explicitly rather than hidden behind a generic 'trained' label.

## 8.R  RACI / Control Ownership

Table 12. Chapter 8 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm competency/qualification requirements | Accountable Authority Class (to be assigned) | Competency Framework Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-8-1: Confirm competency/qualification requirements.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 9 Expansion

# Segregation of Duties & Role Conflict Control

Preserve SoD and prevent conflicting operational authority.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 9.0 Salient Things to Note

Operational convenience cannot override NCIE-008 segregation-of-duties controls — every prohibited role combination follows NCIE-008's own framework exactly, with no new exception added by this document.

## 9.1 Conflicting Roles and Prohibited Combinations

Operational convenience cannot override NCIE-008 segregation-of-duties controls — this chapter enumerates role combinations that must never be held by the same individual (e.g. request-approver and requester) exactly per NCIE-008's own SoD framework, adding no new exception of its own.

## 9.2 Recusal, Dual Control and Review

Recusal and dual-control requirements are stated per conflicting-role pair; any exception to the default SoD model requires the same NCIE-008-governed exception process as any other SoD exception, reviewed on a governed cadence.

## 9.R  RACI / Control Ownership

Table 13. Chapter 9 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm SoD conflicts and exception authority | Accountable Authority Class (to be assigned) | SoD Control Owner (to be assigned) | NCIE-008/009 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED] (Blocking)  HR18-9-1: Confirm SoD conflicts and exception authority.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 10 Expansion

# Operational Ownership by Platform Domain

Map platform domains to accountable operational role classes.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 10.0 Salient Things to Note

OPERATIONAL OWNER ≠ INSTITUTIONAL DECISION AUTHORITY — Table 14 maps every platform domain's operator role class to the NCIE-008 governance authority it remains accountable to.

## 10.1 Platform Domain, Operator Role and Governance Authority

OPERATIONAL OWNER ≠ INSTITUTIONAL DECISION AUTHORITY — every platform domain's operational owner role class is mapped alongside the NCIE-008 governance authority it remains accountable to; operating a system is never itself the institutional decision authority over its content.

## 10.2 Operational Ownership Matrix (directive item 63)

The consolidated matrix below maps NCIE-001–017 domains/services to operational owner role, support role, governance authority, runbook owner, escalation and backup-role requirement, without naming people.

Table 14. Operational Ownership Matrix.

| Domain/Service | Operational Owner Role | Support Role | Governance Authority | Runbook Owner | Escalation | Backup-Role Requirement |
| --- | --- | --- | --- | --- | --- | --- |
| Governance/IAM (NCIE-008/009, Ch.14) | IAM/Security Operations Owner Role Class | Security Support Role Class | NCIE-008/009 accountable authority | Same role class (Ch.12) | NCIE-008 accountable authority | Required — continuity of privileged operations |
| Data/persistence (NCIE-014, Ch.15) | Data Stewardship Owner Role Class | Database Operations Support Role Class | NCIE-014 accountable authority | Same role class (Ch.12) | NCIE-008 accountable authority | Required — continuity of recovery operations |
| ARGUS/AI/Agent (NCIE-005/006/007, Ch.16) | AI Operations Owner Role Class | AI Support Role Class | NCIE-005/007 accountable authority | Same role class (Ch.12) | NCIE-008 accountable authority | Required |
| Evidence/audit (NCIE-010, Ch.17) | Evidence Operations Owner Role Class | Audit Support Role Class | NCIE-010 accountable authority | Same role class (Ch.12) | NCIE-008 accountable authority | Required — continuity of defensibility posture |
| Integration (NCIE-011, Ch.18) | Integration Operations Owner Role Class | Connector Support Role Class | NCIE-011 accountable authority | Same role class (Ch.12) | NCIE-008 accountable authority | Required |
| Domain modules (NCIE-013, Ch.19) | Domain Operations Owner Role Class | Domain Support Role Class | NCIE-013 accountable authority | Same role class (Ch.12) | NCIE-008 accountable authority | Required |
| UX/DevSecOps (NCIE-012/015, Ch.20-21) | UX/DevSecOps Operations Owner Role Class | Frontend/Platform Support Role Class | NCIE-012/015 accountable authority | Same role class (Ch.12) | NCIE-008 accountable authority | Required — continuity of deployment operations |

## 10.R  RACI / Control Ownership

Table 15. Chapter 10 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm platform-domain ownership roles | Accountable Authority Class (to be assigned) | Platform Ownership Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-10-1: Confirm platform-domain ownership roles (Table 14).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 11 Expansion

# Service Ownership & Accountability Model

Define service ownership, accountability and escalation interfaces.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 11.0 Salient Things to Note

SUPPORT OWNERSHIP ≠ SYSTEM-OF-RECORD OWNERSHIP — accountability for operating a service never transfers the underlying system-of-record semantics owned by its source specification.

## 11.1 Service Owner and Support Roles

SUPPORT OWNERSHIP ≠ SYSTEM-OF-RECORD OWNERSHIP — a service owner is accountable for the service's operation; the underlying system-of-record semantics remain owned by the relevant NCIE-001–017 specification, never transferred by operational accountability.

## 11.2 SLO Interface, Escalation and Dependencies

Service accountability consumes NCIE-015's SLO interface (Chapter 21 of that document) exactly as defined; escalation paths and service dependencies are stated explicitly per service so an owner knows precisely what they are accountable for and to whom they escalate.

## 11.R  RACI / Control Ownership

Table 16. Chapter 11 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm service-owner/support-owner model | Accountable Authority Class (to be assigned) | Service Ownership Owner (to be assigned) | NCIE-015 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-11-1: Confirm service-owner/support-owner model.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 12 Expansion

# Runbook Ownership & Procedure Governance

Govern runbook ownership, review and operational use.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 12.0 Salient Things to Note

RUNBOOK ASSIGNED ≠ RUNBOOK VALIDATED; procedures remain versioned/governed — ownership assignment never itself proves the runbook has been exercised or works.

## 12.1 Runbook Owner, Reviewer and Trigger

RUNBOOK ASSIGNED ≠ RUNBOOK VALIDATED — assigning a runbook to a role class states who is accountable for it; it does not itself prove the runbook has been exercised or works, which remains an NCIE-016 testing concern (Chapter 22).

## 12.2 Version, Validation and Escalation

Runbook version and validation state are tracked per the same NCIE-015 runbook architecture (Chapter 24 of that document) this chapter operationalizes ownership for; procedures remain versioned/governed, never informally superseded.

## 12.R  RACI / Control Ownership

Table 17. Chapter 12 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm runbook ownership/review authority | Accountable Authority Class (to be assigned) | Runbook Governance Owner (to be assigned) | NCIE-015 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-12-1: Confirm runbook ownership/review authority.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 13 Expansion

# Administration Plane Ownership

Define ownership of administration surfaces and governed administrative actions.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 13.0 Salient Things to Note

Administration privileges remain authorized/audited and do not bypass governance — every surface maps to a role class and specific action classes, never a blanket admin grant.

## 13.1 Admin Surface, Authorized Role Class and Action Class

Administration privileges remain authorized/audited and do not bypass governance — every Administration Plane surface (per NCIE-002/009) is mapped to the role class authorized to use it and the specific action classes that authorization covers, never a blanket 'admin' grant.

## 13.2 Audit and Escalation

Every administrative action is audited per NCIE-010's audit architecture; escalation for an action outside a role class's authorized scope follows the same NCIE-008 governance path as any other out-of-scope request.

## 13.R  RACI / Control Ownership

Table 18. Chapter 13 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm Administration Plane ownership | Accountable Authority Class (to be assigned) | Administration Plane Owner (to be assigned) | NCIE-002/009 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED] (Blocking)  HR18-13-1: Confirm Administration Plane ownership.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 14 Expansion

# IAM, Security & Privileged-Operations Ownership

Define organizational ownership of IAM/security/privileged operations.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 14.0 Salient Things to Note

PRIVILEGED ROLE ≠ CONTENT AUTHORITY — holding an IAM/PAM/secrets operational role never confers authority over the content those privileges grant access to.

## 14.1 IAM, PAM and Secrets Ownership

PRIVILEGED ROLE ≠ CONTENT AUTHORITY — the role class accountable for IAM/PAM/secrets operations is defined per NCIE-009's own architecture; holding that operational role never confers authority over the content the privileges happen to grant access to.

## 14.2 Security Monitoring, Break-Glass and On-Call

Security-monitoring, break-glass and on-call ownership follow NCIE-009's emergency-access architecture and NCIE-015's on-call architecture exactly; SoD constraints from Chapter 9 apply identically to privileged-operations role assignment.

## 14.R  RACI / Control Ownership

Table 19. Chapter 14 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm security/IAM/PAM operational ownership | Accountable Authority Class (to be assigned) | IAM/Security Ownership Owner (to be assigned) | NCIE-009 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED] (Blocking)  HR18-14-1: Confirm security/IAM/PAM operational ownership.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 15 Expansion

# Data Stewardship & Persistence-Operations Ownership

Define stewardship and operational responsibility for data/persistence.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 15.0 Salient Things to Note

Data operations do not create canonical semantic or Evidence authority — stewardship operates NCIE-014's persistence exactly as defined, never redefining NCIE-003's canonical meaning.

## 15.1 Data Stewardship and DB/Storage Operations

Data operations do not create canonical semantic or Evidence authority — the Data Stewardship role class operates NCIE-014's physical persistence exactly as that document defines it, never redefining a canonical meaning NCIE-003 already owns.

## 15.2 Backup/Restore, Migration, Quality and Escalation

Backup/restore and migration operational ownership follows NCIE-014 Chapters 23/26 exactly; data-quality issue escalation is stated explicitly so a stewardship role knows precisely when an issue exceeds its own authority to resolve.

## 15.R  RACI / Control Ownership

Table 20. Chapter 15 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm data stewardship/persistence ownership | Accountable Authority Class (to be assigned) | Data Stewardship Owner (to be assigned) | NCIE-003/014 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-15-1: Confirm data stewardship/persistence ownership.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 16 Expansion

# ARGUS, AI, Agent, Model, Tool & VPF Operational Ownership

Define accountable operation of ARGUS/AI/Agent/Model/Tool/VPF services.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 16.0 Salient Things to Note

AI-service operation cannot expand Agent/model/Tool/VPF authority or Human-Primary boundaries — operating the infrastructure never confers Gate A/B approval authority.

## 16.1 ARGUS, Memory and Agent Operational Ownership

AI-service operation cannot expand Agent/model/Tool/VPF authority or Human-Primary boundaries — the AI Operations role class keeps ARGUS/Memory/Agent services running per NCIE-005/006/007, never gaining Gate A/B approval authority by virtue of operating the infrastructure.

## 16.2 Model, Tool and VPF Support and Escalation

Model Gateway, Tool Gateway and VPF operational support follow NCIE-007's own architecture exactly; escalation for any request to expand AI/Agent authority routes to the same NCIE-008/007 governance path that authority already requires, never resolved operationally.

## 16.R  RACI / Control Ownership

Table 21. Chapter 16 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm AI/Agent service ownership and escalation | Accountable Authority Class (to be assigned) | AI/Agent Ownership Owner (to be assigned) | NCIE-005/006/007 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED] (Blocking)  HR18-16-1: Confirm AI/Agent service ownership and escalation.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 17 Expansion

# Evidence, Provenance & Audit Operational Ownership

Define accountable operation of Evidence/provenance/audit capabilities.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 17.0 Salient Things to Note

Evidence/audit operators maintain systems but do not decide evidentiary truth or institutional Findings — keeping the infrastructure running is never itself a ruling on what Evidence establishes.

## 17.1 Evidence Store, Custody and Provenance Operations

Evidence/audit operators maintain systems but do not decide evidentiary truth or institutional Findings — the Evidence Operations role class keeps NCIE-010's store/custody/provenance systems running, never itself ruling on what any Evidence object actually establishes.

## 17.2 Audit, Integrity and Privileged Access

Audit-system and integrity-monitoring operations follow NCIE-010's own architecture exactly; privileged access to Evidence infrastructure follows the same SoD and Administration Plane controls (Chapters 9, 13) as any other privileged operation.

## 17.R  RACI / Control Ownership

Table 22. Chapter 17 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm Evidence/audit operational ownership | Accountable Authority Class (to be assigned) | Evidence Ownership Owner (to be assigned) | NCIE-010 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-17-1: Confirm Evidence/audit operational ownership.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 18 Expansion

# API, Integration & Connector Operational Ownership

Define ownership of APIs/events/connectors/external integrations.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 18.0 Salient Things to Note

Connector/provider support cannot broaden data-disclosure authority — operational duties never expand what data a connector is authorized to move.

## 18.1 API Gateway, Event Bus and Connector Ownership

Connector/provider support cannot broaden data-disclosure authority — the Integration Operations role class keeps NCIE-011's gateway/event/connector infrastructure running exactly as that document defines it, never expanding what data a connector is authorized to move.

## 18.2 Provider Relationships, Schema Support and Reconciliation

Provider-relationship, schema-support and reconciliation operational duties are cross-referenced to NCIE-011's own architecture and NCIE-017 Chapter 27's external-systems sequencing, keeping this chapter's role from duplicating either document's content.

## 18.R  RACI / Control Ownership

Table 23. Chapter 18 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm integration/provider operational ownership | Accountable Authority Class (to be assigned) | Integration Ownership Owner (to be assigned) | NCIE-011 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-18-1: Confirm integration/provider operational ownership.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 19 Expansion

# Functional Module & Domain Operational Ownership

Define domain-module operational ownership without transferring Finding authority.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 19.0 Salient Things to Note

Domain operational support cannot create/alter rules, Findings or Decisions outside governance — any rule/threshold change request escalates to the same NCIE-013/NCIE-008 path it already requires.

## 19.1 Domain Support Roles by Module

Domain operational support cannot create/alter rules, Findings or Decisions outside governance — the Domain Support role class keeps the Network, Traffic, Revenue, Mobile Money, SIM, Anti-Fraud and REWS modules operating per NCIE-013's own architecture, module by module.

## 19.2 Escalation to Governed Rule/Finding Authority

Any request to change a rule, KPI threshold or fraud typology escalates to the same NCIE-013/NCIE-008 governance path those decisions already require; domain operational support never resolves such a request itself.

## 19.R  RACI / Control Ownership

Table 24. Chapter 19 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm Functional Module operational ownership | Accountable Authority Class (to be assigned) | Domain Module Ownership Owner (to be assigned) | NCIE-013 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-19-1: Confirm Functional Module operational ownership.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 20 Expansion

# UX/UI & User-Support Ownership

Define UX/design-system/user-support operational ownership.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 20.0 Salient Things to Note

User support/presentation ownership cannot change authorization or semantic state — requests touching authorization/security/Evidence escalate rather than being resolved by UX support directly.

## 20.1 Design System, Frontend and Accessibility Support

User support/presentation ownership cannot change authorization or semantic state — the UX Support role class keeps NCIE-012's Design System, frontend and accessibility features operating, never altering what authorization or state the interface is permitted to present.

## 20.2 User Assistance and Escalation

User-assistance requests that touch authorization, security or Evidence state escalate to the relevant chapter's owner (Chapters 14, 17) rather than being resolved by UX support directly.

## 20.R  RACI / Control Ownership

Table 25. Chapter 20 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm UX/user-support ownership | Accountable Authority Class (to be assigned) | UX Support Ownership Owner (to be assigned) | NCIE-012 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Non-Blocking)  HR18-20-1: Confirm UX/user-support ownership; does not block the escalation-boundary discipline already defined in the interim.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 21 Expansion

# DevSecOps, Infrastructure & Deployment Ownership

Define DevSecOps/infrastructure/deployment operational ownership.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 21.0 Salient Things to Note

Deployment ownership cannot self-authorize releases or production acceptance — operating the pipeline never itself grants release authority.

## 21.1 CI/CD, IaC, Runtime and Observability Ownership

Deployment ownership cannot self-authorize releases or production acceptance — the DevSecOps Operations role class keeps NCIE-015's CI/CD, IaC, runtime and observability infrastructure operating, never gaining release authority by virtue of operating the pipeline.

## 21.2 Deployment, DR and Platform Support

Deployment execution, DR operations and platform support follow NCIE-015's own architecture (Chapters 8-9, 28 of that document) exactly; every release remains subject to the same release-control discipline regardless of who operates the pipeline.

## 21.R  RACI / Control Ownership

Table 26. Chapter 21 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm DevSecOps/platform ownership | Accountable Authority Class (to be assigned) | DevSecOps Ownership Owner (to be assigned) | NCIE-015 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[ENGINEERING/INFRASTRUCTURE DISCOVERY REQUIRED] (Blocking)  HR18-21-1: Confirm DevSecOps/platform ownership.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 22 Expansion

# Testing, Verification & Acceptance Handover

Define transition from NCIE-016 verification artefacts into institutional acceptance processes.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-016 v1.0.

## 22.0 Salient Things to Note

TEST PASSED ≠ PRODUCTION ACCEPTANCE; NCIE-016 evidence feeds authorized acceptance — residual gaps remain visible at handover rather than summarized away.

## 22.1 RTM, Results and Defects Transition

TEST PASSED ≠ PRODUCTION ACCEPTANCE — this chapter transitions NCIE-016's RTM, results and defect state into the institutional acceptance process exactly as NCIE-016 Chapter 32's Acceptance/Sign-Off Matrix states it, adding no new authority of its own.

## 22.2 Residual Gaps and Sign-Off Interface

Residual gaps recorded by NCIE-016 remain visible at handover rather than summarized away; the sign-off interface hands the accountable authority exactly what NCIE-016 states, never a simplified or upgraded status.

## 22.R  RACI / Control Ownership

Table 27. Chapter 22 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm acceptance/sign-off transition authority | Accountable Authority Class (to be assigned) | Testing Handover Owner (to be assigned) | NCIE-016 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-22-1: Confirm acceptance/sign-off transition authority.

Traceability: NCIE-016 v1.0.

NCIE-018 — Chapter 23 Expansion

# Implementation Roadmap-to-Operations Transition

Define transition from NCIE-017 roadmap/build planning into sustainable operations.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-017 v1.0; NCIE-002 Ch.32.

## 23.0 Salient Things to Note

ROADMAP ≠ IMPLEMENTATION; NCIE-017 planning status must be evidence-backed at transition — an open Blocking item in NCIE-017's register remains open here, never silently cleared.

## 23.1 WBS, Dependencies and Work Status

ROADMAP ≠ IMPLEMENTATION — this chapter transitions NCIE-017's WBS, dependency and work-status state into operations exactly as NCIE-017 states it, consistent with that document's own no-execution-claims posture.

## 23.2 Blockers, Implementation Evidence and Transition

NCIE-017 planning status must be evidence-backed at transition — any Blocking item still open in NCIE-017's Chapter 39 register remains open here too, never silently cleared by the act of transitioning to operations.

## 23.R  RACI / Control Ownership

Table 28. Chapter 23 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm roadmap-to-operations transition authority | Accountable Authority Class (to be assigned) | Roadmap Transition Owner (to be assigned) | NCIE-017 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-23-1: Confirm roadmap-to-operations transition authority.

Traceability: NCIE-017 v1.0; NCIE-002 Ch.32.

NCIE-018 — Chapter 24 Expansion

# Knowledge Transfer & Documentation Handover

Define controlled knowledge/documentation transfer.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 24.0 Salient Things to Note

KNOWLEDGE TRANSFER ≠ CREDENTIAL TRANSFER; HANDOVER PACKAGE ≠ SECRET TRANSFER — Table 29's artifacts are documentation references and KT session records only, never a credential value.

## 24.1 Documentation Inventory and Runbooks

KNOWLEDGE TRANSFER ≠ CREDENTIAL TRANSFER; HANDOVER PACKAGE ≠ SECRET TRANSFER — every knowledge-transfer artifact in this chapter is a reference to controlled documentation or a recorded KT session, never a credential, password, token or key.

## 24.2 Knowledge-Transfer Matrix (directive item 66)

The consolidated matrix below maps domain/service to required documentation, runbooks, KT activity, receiving role, completion evidence, gaps and follow-up.

Table 29. Knowledge-Transfer Matrix.

| Domain/Service | Required Documentation | Runbooks | KT Activity | Receiving Role | Completion Evidence | Gaps/Follow-Up |
| --- | --- | --- | --- | --- | --- | --- |
| Governance/IAM (Ch.14) | NCIE-008/009 architecture references | IAM/PAM runbooks (per NCIE-015 Ch.24) | Structured KT session(s) | IAM/Security Operations Role Class | KT session record + documentation acknowledgment | Open — tracked in Ch.33 residual-risk register |
| Data/persistence (Ch.15) | NCIE-003/014 architecture references | Backup/restore/migration runbooks | Structured KT session(s) | Data Steward Role Class | KT session record + documentation acknowledgment | Open — tracked in Ch.33 |
| ARGUS/AI/Agent (Ch.16) | NCIE-005/006/007 architecture references | AI/Agent runtime runbooks | Structured KT session(s) | AI Operations Role Class | KT session record + documentation acknowledgment | Open — tracked in Ch.33 |
| Evidence/audit (Ch.17) | NCIE-010 architecture references | Evidence/audit runbooks | Structured KT session(s) | Evidence Operations Role Class | KT session record + documentation acknowledgment | Open — tracked in Ch.33 |
| Integration (Ch.18) | NCIE-011 architecture references | Connector/provider runbooks | Structured KT session(s) | Integration Operations Role Class | KT session record + documentation acknowledgment | Open — tracked in Ch.33 |
| Domain modules (Ch.19) | NCIE-013 architecture references | Domain-module support runbooks | Structured KT session(s) | Domain Support Role Class | KT session record + documentation acknowledgment | Open — tracked in Ch.33 |
| UX/DevSecOps (Ch.20-21) | NCIE-012/015 architecture references | Deployment/incident runbooks | Structured KT session(s) | UX Support/DevSecOps Operations Role Classes | KT session record + documentation acknowledgment | Open — tracked in Ch.33 |

## 24.R  RACI / Control Ownership

Table 30. Chapter 24 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm knowledge-transfer completion authority | Accountable Authority Class (to be assigned) | Knowledge Transfer Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-24-1: Confirm knowledge-transfer completion authority (Table 29).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 25 Expansion

# Training, Enablement & Operational Qualification

Define training/enablement and operational qualification requirements.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 25.0 Salient Things to Note

TRAINING COMPLETED ≠ OPERATIONAL AUTHORIZATION; qualification evidence and access remain distinct — Table 31's Assessment column reads Not sourced throughout because no threshold is invented.

## 25.1 Training Plan, Curriculum and Exercises

TRAINING COMPLETED ≠ OPERATIONAL AUTHORIZATION — a role class's training curriculum and exercises are specified structurally; completing them is a qualification input, never itself the operational-authorization decision (Chapter 26 governs that separately).

## 25.2 Training/Qualification Matrix (directive item 67)

The consolidated matrix below maps role classes to required knowledge/skills/exercises/assessment/qualification evidence and authorization dependency, without inventing durations or pass thresholds.

Table 31. Training/Qualification Matrix.

| Role Class | Required Knowledge/Skills | Exercises | Assessment | Qualification Evidence | Authorization Dependency |
| --- | --- | --- | --- | --- | --- |
| IAM/Security Operations Role Class | NCIE-009 Zero-Trust/IAM architecture | Break-glass/incident tabletop (per NCIE-016 Ch.19) | Not sourced — TBD/Human Review | Qualification record referencing assessment | Ch.26 access provisioning |
| Data Steward Role Class | NCIE-003/014 canonical/persistence architecture | Migration/restore tabletop (per NCIE-016 Ch.12, 24) | Not sourced — TBD/Human Review | Qualification record referencing assessment | Ch.26 access provisioning |
| AI Operations Role Class | NCIE-005/006/007 architecture | Agent/model incident tabletop (per NCIE-016 Ch.13-18) | Not sourced — TBD/Human Review | Qualification record referencing assessment | Ch.26 access provisioning |
| Evidence Operations Role Class | NCIE-010 architecture | Custody/defensibility tabletop (per NCIE-016 Ch.20) | Not sourced — TBD/Human Review | Qualification record referencing assessment | Ch.26 access provisioning |
| Integration Operations Role Class | NCIE-011 architecture | Connector-fault tabletop (per NCIE-016 Ch.11) | Not sourced — TBD/Human Review | Qualification record referencing assessment | Ch.26 access provisioning |
| Domain Support Role Class | NCIE-013 architecture | Domain scenario tabletop (per NCIE-016 Ch.21) | Not sourced — TBD/Human Review | Qualification record referencing assessment | Ch.26 access provisioning |
| DevSecOps Operations Role Class | NCIE-015 architecture | Deployment/incident game-day (per NCIE-016 Ch.24) | Not sourced — TBD/Human Review | Qualification record referencing assessment | Ch.26 access provisioning |

## 25.R  RACI / Control Ownership

Table 32. Chapter 25 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm training/qualification authority | Accountable Authority Class (to be assigned) | Training Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-25-1: Confirm training/qualification authority (Table 31; no duration/pass threshold invented by this document).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 26 Expansion

# Access Provisioning & Credential-Separation Governance

Define access-provisioning transition without credential transfer in documentation.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 26.0 Salient Things to Note

ACCESS REQUESTED ≠ ACCESS AUTHORIZED; credentials are provisioned separately through security controls — Table 33 never includes a credential value, only access categories and approval authority.

## 26.1 Identity, Access Request and Approval

ACCESS REQUESTED ≠ ACCESS AUTHORIZED — an access request against a role class's defined operational access category requires explicit approval per NCIE-009 policy; nothing in this document itself grants access.

## 26.2 Role-to-Access Matrix (directive item 65)

The consolidated matrix below maps role classes to requested operational access categories, approval authority, provisioning/review/revocation path and explicit content-authority limits. No credential value appears anywhere in this table or chapter.

Table 33. Role-to-Access Matrix.

| Role Class | Requested Access Category | Approval Authority | Provisioning/Review/Revocation Path | Content-Authority Limit |
| --- | --- | --- | --- | --- |
| IAM/Security Operations Role Class | IAM/PAM administrative access (operational, per NCIE-009 Ch.8-9) | NCIE-009 accountable authority | NCIE-009 governed provisioning; periodic review; immediate revocation on role change | No content/institutional authority — operational access only |
| Data Steward Role Class | Database/storage operational access (per NCIE-014 Ch.28) | NCIE-014 accountable authority | NCIE-009 governed provisioning; periodic review; immediate revocation on role change | No canonical/Evidence authority — operational access only |
| AI Operations Role Class | AI/Agent runtime operational access (per NCIE-015 Ch.11, 17) | NCIE-007/009 accountable authority | NCIE-009 governed provisioning; periodic review; immediate revocation on role change | No Gate A/B/VPF authority — operational access only |
| Evidence Operations Role Class | Evidence/audit store operational access (per NCIE-010) | NCIE-010 accountable authority | NCIE-009 governed provisioning; heightened review cadence; immediate revocation on role change | No evidentiary-truth authority — operational access only |
| Integration Operations Role Class | API gateway/connector operational access (per NCIE-011) | NCIE-011 accountable authority | NCIE-009 governed provisioning; periodic review; immediate revocation on role change | No disclosure-authority expansion — operational access only |
| Domain Support Role Class | Functional-module operational access (per NCIE-013) | NCIE-013 accountable authority | NCIE-009 governed provisioning; periodic review; immediate revocation on role change | No rule/Finding authority — operational access only |
| DevSecOps Operations Role Class | CI/CD/infrastructure operational access (per NCIE-015) | NCIE-015 accountable authority | NCIE-009 governed provisioning; periodic review; immediate revocation on role change | No release authorization — operational access only |

## 26.R  RACI / Control Ownership

Table 34. Chapter 26 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm access-provisioning authority and separation | Accountable Authority Class (to be assigned) | Access Governance Owner (to be assigned) | NCIE-009 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED] (Blocking)  HR18-26-1: Confirm access-provisioning authority and separation (Table 33; no credential appears in this document).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 27 Expansion

# On-Call, Escalation & Duty-Coverage Governance

Define coverage model, rota requirements, escalation tiers, handoff and fatigue/risk interface without inventing actual rosters/support hours.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 27.0 Salient Things to Note

ON-CALL ROSTER DEFINED ≠ PERSON AVAILABLE; duty coverage must be confirmed institutionally — no actual roster or support-hour commitment is invented by this document.

## 27.1 Coverage Model and Rota Requirements

ON-CALL ROSTER DEFINED ≠ PERSON AVAILABLE — this chapter states the coverage model (which role classes require on-call coverage, and escalation tiers) structurally, never an actual roster, shift schedule or support-hour commitment, which remain unsourced per directive item 9/21 (original) and restart item 21.

## 27.2 Escalation Tiers, Handoff and Fatigue/Risk

Escalation tiers and handoff procedure are defined so a duty transition never loses context; the fatigue/risk interface (cross-referenced to NCIE-015 Chapter 22) is acknowledged structurally without asserting any actual staffing level mitigates it.

## 27.R  RACI / Control Ownership

Table 35. Chapter 27 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm on-call/duty-coverage model | Accountable Authority Class (to be assigned) | On-Call Governance Owner (to be assigned) | NCIE-015 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-27-1: Confirm on-call/duty-coverage model (no roster/support-hour figure invented by this document).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 28 Expansion

# Incident, Problem & Emergency-Authority Handover

Define incident/problem/emergency operational-authority transition.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 28.0 Salient Things to Note

Incident command/emergency roles do not create permanent policy-exception authority — every emergency action remains subject to mandatory post-review and either ratification or reversion.

## 28.1 Incident and Problem Role Classes

Incident command and problem-ownership role classes transition from NCIE-015 Chapter 23's architecture exactly; this chapter assigns accountable role classes to those functions without altering the incident lifecycle NCIE-015 already defines.

## 28.2 Emergency Authority and Post-Review

Incident command/emergency roles do not create permanent policy-exception authority — every emergency operational action taken under this handover remains subject to NCIE-015 Chapter 25's mandatory post-review and either ratification or reversion, never a silent new baseline.

## 28.R  RACI / Control Ownership

Table 36. Chapter 28 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm incident/emergency operational authority | Accountable Authority Class (to be assigned) | Incident Authority Owner (to be assigned) | NCIE-015 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-28-1: Confirm incident/emergency operational authority.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 29 Expansion

# Change, Release & Configuration Governance Handover

Define ownership of change/release/configuration governance after handover.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 29.0 Salient Things to Note

Operational change ownership cannot silently alter approved architecture/governance — every post-handover change remains traceable to an approved process, never an informal decision.

## 29.1 Change and Release Role Ownership

Operational change ownership cannot silently alter approved architecture/governance — change/release role classes transition from NCIE-015 Chapter 25's change-management architecture exactly, with the same routine/standard/emergency distinctions preserved.

## 29.2 Configuration Ownership, CAB/Governance Interface and Audit

Configuration ownership follows NCIE-015 Chapter 4's IaC architecture; the CAB/governance interface and audit trail ensure every post-handover change remains traceable to an approved process, never an informal operational decision.

## 29.R  RACI / Control Ownership

Table 37. Chapter 29 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm change/release/configuration ownership | Accountable Authority Class (to be assigned) | Change Governance Owner (to be assigned) | NCIE-015 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-29-1: Confirm change/release/configuration ownership.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 30 Expansion

# Vendor, Provider & External-Support Governance

Define vendor/provider/external-support governance and accountability.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 30.0 Salient Things to Note

Vendor/provider support does not transfer institutional accountability — accountability for the outcome remains with the accountable NCIE-008 authority, never the vendor.

## 30.1 Provider Owner, Contract/Support Interface

Vendor/provider support does not transfer institutional accountability — a designated Provider Owner role class manages the contract/support interface, but institutional accountability for the outcome remains with the accountable NCIE-008 authority, never the vendor.

## 30.2 Escalation, Exit/Substitution and Accountability

Escalation to a vendor, and exit/substitution planning for a vendor relationship, are stated as governed processes; cross-referenced to NCIE-017 Chapter 33's procurement tracking for any open external dependency this handover inherits.

## 30.R  RACI / Control Ownership

Table 38. Chapter 30 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm vendor/provider support governance | Accountable Authority Class (to be assigned) | Vendor Governance Owner (to be assigned) | NCIE-017 owner | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-30-1: Confirm vendor/provider support governance.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 31 Expansion

# Operational Service Catalogue & Support Model

Define operational service catalogue and support interfaces.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 31.0 Salient Things to Note

Service catalogue entries define support interfaces, not institutional authority — no support-hour commitment is invented; it is deferred to Chapter 27's coverage model and Human Review.

## 31.1 Service, Consumer and Support Interface

Service catalogue entries define support interfaces, not institutional authority — every service consumed by this handover (per the ownership mapping in Chapter 10) is catalogued with its consumer, support interface and request/incident path.

## 31.2 Escalation, Dependency and the Support-Hour Boundary

Escalation and dependency structure are stated per service; no support-hour commitment (e.g. '24/7' or a specific coverage window) is invented by this document — support-hours concept is acknowledged structurally and deferred to Chapter 27's coverage model and Human Review.

## 31.R  RACI / Control Ownership

Table 39. Chapter 31 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm service catalogue/support model | Accountable Authority Class (to be assigned) | Service Catalogue Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-31-1: Confirm service catalogue/support model (no support-hour commitment invented by this document).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 32 Expansion

# Operational Readiness Assessment

Define evidence-based readiness assessment without self-authorizing go-live.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 32.0 Salient Things to Note

READINESS CHECKLIST COMPLETE ≠ PRODUCTION ACCEPTANCE; GO-LIVE RECOMMENDATION ≠ GO-LIVE AUTHORIZATION — Table 40's every row reads IN DEVELOPMENT — NOT ASSESSED because no actual assessment has been performed at the specification stage.

## 32.1 Readiness Domains and Evidence

READINESS CHECKLIST COMPLETE ≠ PRODUCTION ACCEPTANCE; GO-LIVE RECOMMENDATION ≠ GO-LIVE AUTHORIZATION — this chapter assesses readiness per domain against the evidence each prior chapter actually produced, and states a recommendation, never an acceptance or authorization decision.

## 32.2 Readiness-Assessment Matrix (directive item 68)

The consolidated matrix below maps readiness domains to evidence, blocker, owner-authority, assessment state and recommendation, with an explicit distinction from production acceptance at every row.

Table 40. Readiness-Assessment Matrix.

| Readiness Domain | Evidence | Blocker | Owner Authority | Assessment State | Recommendation (Not an Acceptance Decision) |
| --- | --- | --- | --- | --- | --- |
| Organizational capability/ownership (Ch.5, 10) | Tables 8, 14 populated | Per Table 8/14 unresolved ownership decisions | NCIE-008 accountable authority | IN DEVELOPMENT — NOT ASSESSED | Pending — no recommendation issued |
| Knowledge transfer/training (Ch.24-25) | Tables 29, 31 populated | Per chapter Human Review items | NCIE-008 accountable authority | IN DEVELOPMENT — NOT ASSESSED | Pending — no recommendation issued |
| Access provisioning (Ch.26) | Table 33 populated | Per HR18-26-1 | NCIE-009 accountable authority | IN DEVELOPMENT — NOT ASSESSED | Pending — no recommendation issued |
| On-call/incident/change governance (Ch.27-29) | Chapters 27-29 role/model definitions | Per chapter Human Review items | NCIE-008/015 accountable authority | IN DEVELOPMENT — NOT ASSESSED | Pending — no recommendation issued |
| Vendor/service governance (Ch.30-31) | Chapters 30-31 governance/catalogue definitions | Per chapter Human Review items | NCIE-008 accountable authority | IN DEVELOPMENT — NOT ASSESSED | Pending — no recommendation issued |
| Testing/roadmap transition (Ch.22-23) | NCIE-016/017 evidence consumed as stated | All applicable HR16/HR17 items | NCIE-008 accountable authority | IN DEVELOPMENT — NOT ASSESSED | Pending — no recommendation issued |
| Residual risk/open issues (Ch.33) | Table 41 populated | All unresolved HR1-18 items | NCIE-008 accountable authority | IN DEVELOPMENT — NOT ASSESSED | Pending — no recommendation issued |

## 32.R  RACI / Control Ownership

Table 41. Chapter 32 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm readiness assessment and recommendation authority | Accountable Authority Class (to be assigned) | Readiness Assessment Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-32-1: Confirm readiness assessment and recommendation authority (Table 40).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 33 Expansion

# Residual Risk, Known Limitations & Open-Issue Transfer

Define transfer of residual risks, limitations, blockers and unresolved issues.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 33.0 Salient Things to Note

RESIDUAL RISK RECORDED ≠ RISK ACCEPTED; ISSUE TRANSFERRED ≠ ISSUE RESOLVED — Table 42 shows every illustrative entry as Recorded/Transferred, never accepted or resolved without an owner-authority act.

## 33.1 Risk, Limitation and Issue Categories

RESIDUAL RISK RECORDED ≠ RISK ACCEPTED; ISSUE TRANSFERRED ≠ ISSUE RESOLVED — every residual risk, known limitation and open issue carries an owner-authority reference, and a recorded/transferred item is never presented identically to an accepted/resolved one.

## 33.2 Residual-Risk/Open-Issue Register (directive item 69)

The consolidated register below transfers known limitations, unresolved HR dependencies, risks and issues with owner authority, mitigation/status and explicit acceptance/resolution state, illustratively — the full register populates as each chapter's assessment proceeds.

Table 42. Residual-Risk/Open-Issue Register (illustrative structure).

| Item ID | Type | Description | Owner Authority | Mitigation/Status | Acceptance/Resolution State |
| --- | --- | --- | --- | --- | --- |
| ROI-1 | Risk | Organizational role catalogue (Ch.6) has no confirmed appointments; operational readiness cannot be assessed until roles are filled | NCIE-008 accountable authority | Tracked via HR18-6-1 | Recorded — NOT accepted |
| ROI-2 | Limitation | Staffing/capacity figures (Ch.7) are entirely unsourced | NCIE-008 accountable authority | Tracked via HR18-7-1 | Recorded — NOT accepted |
| ROI-3 | Issue | Training assessment thresholds (Table 31) are unsourced across all seven role classes | NCIE-008 accountable authority | Tracked via HR18-25-1 | Transferred — NOT resolved |
| ROI-4 | Dependency | Chapter 22 acceptance transition depends on NCIE-016's own unresolved HR16 items being confirmed first | NCIE-016 owner (referenced) | Tracked via Table 4 HR1-17 intake | Recorded — NOT accepted |
| ROI-5 | Risk | On-call coverage model (Ch.27) has no confirmed roster; incident response capability cannot be assessed until coverage is confirmed | NCIE-008/015 accountable authority | Tracked via HR18-27-1 | Recorded — NOT accepted |

## 33.R  RACI / Control Ownership

Table 43. Chapter 33 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm residual-risk/open-issue transfer and acceptance authority | Accountable Authority Class (to be assigned) | Residual-Risk Register Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-33-1: Confirm residual-risk/open-issue transfer and acceptance authority (Table 42).

Traceability: NCIE-001–017.

NCIE-018 — Chapter 34 Expansion

# Post-Handover Assurance & Governance Review

Define post-handover review, assurance and governance feedback.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: NCIE-001–017.

## 34.0 Salient Things to Note

POST-HANDOVER OPERATION ≠ ARCHITECTURE CHANGE AUTHORITY; material changes return to governance — post-handover review confirms operations match approved architecture, never authorizes changing it.

## 34.1 Review Cadence Concept and Assurance Evidence

POST-HANDOVER OPERATION ≠ ARCHITECTURE CHANGE AUTHORITY — post-handover assurance review confirms operations continue to match the approved architecture; it never itself authorizes an architecture change, which returns to the relevant NCIE-001–017 document's own governance.

## 34.2 Lessons, Change Trigger and Governance Feedback

Lessons learned and any change trigger identified during post-handover operation are fed back to governance explicitly, mirroring NCIE-017 Chapter 35's re-baselining discipline, so operational experience can inform future controlled change without operations silently altering architecture themselves.

## 34.R  RACI / Control Ownership

Table 44. Chapter 34 RACI / control ownership.

| Function | Accountable (NCIE-008) | Responsible (Handover) | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Confirm post-handover assurance/review authority | Accountable Authority Class (to be assigned) | Post-Handover Assurance Owner (to be assigned) | NCIE-001-017 owners | Assurance/Audit (NCIE-008) |

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-34-1: Confirm post-handover assurance/review authority.

Traceability: NCIE-001–017.

NCIE-018 — Chapter 35 Expansion

# Human Review Register & Open Handover Decisions

Consolidate every unresolved handover decision exposed across Chapters 1-34 and Chapter 36 into one register: deduplicated, consistently classified, each stating precisely what it blocks. No item here manufactures closure of a decision the approved upstream chain, the approved NCIE-008–017 governance, security, persistence, domain-business, operations, verification and roadmap layers, or the approved NCIE-018 Skeletal v0.1 does not itself settle. Blocking HR1–HR17 items are separately intaken as dependencies in Chapter 3 (Table 4) rather than cloned into this register.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW.

Upstream: NCIE-008–017 Human Review registers (referenced via Chapter 3 intake), plus handover-specific unresolved items from Chapters 1-34.

## 35.0 Salient Things to Note

Deduplicate HR1–HR17 dependencies; create HR18 only for distinct organizational/handover decisions.

## 35.1 Purpose

This register exists so that no unresolved handover decision is silently settled by expansion prose, and so that no chapter's own Human Review Focus item is left outside the register it is meant to feed — a defect found and corrected in the companion NCIE-008 v1.0 document's initial build. Every item from Chapters 1-34 below was extracted programmatically from that chapter's own Human Review Focus section (§35.4). Chapter 35's own item (HR18-35-1) and Chapter 36's own item (HR18-36-1) are each defined once as a fixed value and rendered identically both here and in their own chapter's Human Review Focus bullet, so neither can be omitted from the register or drift from the bullet that also states it.

## 35.2 Summary

Table 45. Human Review Register summary (mechanically computed).

| Classification | Count |
| --- | --- |
| ENGINEERING/INFRASTRUCTURE DISCOVERY REQUIRED | 1 |
| INSTITUTIONAL CONFIRMATION REQUIRED | 29 |
| RESOLVED BY UPSTREAM BASELINE | 1 |
| SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED | 5 |
| Total | 36 |
| — Blocking | 34 |
| — Non-Blocking | 2 |

## 35.3 Complete Register

Table 46. Complete Human Review Register.

| Review ID | Source Chapter | Question | Classification | Blocking Scope | Upstream Cross-Reference | Status |
| --- | --- | --- | --- | --- | --- | --- |
| HR18-1-1 | Chapter 1 | Confirm the exact NCIE-018 formal title (§0.1 — confirmed EXACT MATCH against the reconciled Documentation Suite Production-Ready v3.0 register; no wording correction required) and final handover/acceptance authority (skeletal Preliminary Human Review Theme 1). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm the exact NCIE-018 formal title (§0.1 — confirmed EXACT MATCH against the reconciled Documentation Suite Production-Ready v3.0 register; no wording correction required) and final handover/acceptance authority (skeletal Preliminary Human Review Theme 1). | N/A — distinct organizational/handover decision | Open |
| HR18-2-1 | Chapter 2 | Approve organizational-readiness doctrine and accountability model. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Approve organizational-readiness doctrine and accountability model. | N/A — distinct organizational/handover decision | Open |
| HR18-3-1 | Chapter 3 | Confirm mandatory handover prerequisites (Table 4). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm mandatory handover prerequisites (Table 4). | N/A — distinct organizational/handover decision | Open |
| HR18-4-1 | Chapter 4 | Confirm handover stages/decision authorities (Table 6). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm handover stages/decision authorities (Table 6). | N/A — distinct organizational/handover decision | Open |
| HR18-5-1 | Chapter 5 | Confirm required institutional capability domains (Table 8). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm required institutional capability domains (Table 8). | N/A — distinct organizational/handover decision | Open |
| HR18-6-1 | Chapter 6 | Confirm operational role catalogue and appointment authority. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm operational role catalogue and appointment authority. | N/A — distinct organizational/handover decision | Open |
| HR18-7-1 | Chapter 7 | Confirm staffing/capacity planning authority and evidence basis (no headcount/budget invented by this document). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm staffing/capacity planning authority and evidence basis (no headcount/budget invented by this document). | N/A — distinct organizational/handover decision | Open |
| HR18-8-1 | Chapter 8 | Confirm competency/qualification requirements. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm competency/qualification requirements. | N/A — distinct organizational/handover decision | Open |
| HR18-9-1 | Chapter 9 | Confirm SoD conflicts and exception authority. | SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED (Blocking) | Confirm SoD conflicts and exception authority. | N/A — distinct organizational/handover decision | Open |
| HR18-10-1 | Chapter 10 | Confirm platform-domain ownership roles (Table 14). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm platform-domain ownership roles (Table 14). | N/A — distinct organizational/handover decision | Open |
| HR18-11-1 | Chapter 11 | Confirm service-owner/support-owner model. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm service-owner/support-owner model. | N/A — distinct organizational/handover decision | Open |
| HR18-12-1 | Chapter 12 | Confirm runbook ownership/review authority. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm runbook ownership/review authority. | N/A — distinct organizational/handover decision | Open |
| HR18-13-1 | Chapter 13 | Confirm Administration Plane ownership. | SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED (Blocking) | Confirm Administration Plane ownership. | N/A — distinct organizational/handover decision | Open |
| HR18-14-1 | Chapter 14 | Confirm security/IAM/PAM operational ownership. | SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED (Blocking) | Confirm security/IAM/PAM operational ownership. | N/A — distinct organizational/handover decision | Open |
| HR18-15-1 | Chapter 15 | Confirm data stewardship/persistence ownership. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm data stewardship/persistence ownership. | N/A — distinct organizational/handover decision | Open |
| HR18-16-1 | Chapter 16 | Confirm AI/Agent service ownership and escalation. | SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED (Blocking) | Confirm AI/Agent service ownership and escalation. | N/A — distinct organizational/handover decision | Open |
| HR18-17-1 | Chapter 17 | Confirm Evidence/audit operational ownership. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm Evidence/audit operational ownership. | N/A — distinct organizational/handover decision | Open |
| HR18-18-1 | Chapter 18 | Confirm integration/provider operational ownership. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm integration/provider operational ownership. | N/A — distinct organizational/handover decision | Open |
| HR18-19-1 | Chapter 19 | Confirm Functional Module operational ownership. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm Functional Module operational ownership. | N/A — distinct organizational/handover decision | Open |
| HR18-20-1 | Chapter 20 | Confirm UX/user-support ownership; does not block the escalation-boundary discipline already defined in the interim. | INSTITUTIONAL CONFIRMATION REQUIRED (Non-Blocking) | Non-blocking — does not gate chapter-level handover activity | N/A — distinct organizational/handover decision | Open |
| HR18-21-1 | Chapter 21 | Confirm DevSecOps/platform ownership. | ENGINEERING/INFRASTRUCTURE DISCOVERY REQUIRED (Blocking) | Confirm DevSecOps/platform ownership. | N/A — distinct organizational/handover decision | Open |
| HR18-22-1 | Chapter 22 | Confirm acceptance/sign-off transition authority. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm acceptance/sign-off transition authority. | N/A — distinct organizational/handover decision | Open |
| HR18-23-1 | Chapter 23 | Confirm roadmap-to-operations transition authority. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm roadmap-to-operations transition authority. | N/A — distinct organizational/handover decision | Open |
| HR18-24-1 | Chapter 24 | Confirm knowledge-transfer completion authority (Table 29). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm knowledge-transfer completion authority (Table 29). | N/A — distinct organizational/handover decision | Open |
| HR18-25-1 | Chapter 25 | Confirm training/qualification authority (Table 31; no duration/pass threshold invented by this document). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm training/qualification authority (Table 31; no duration/pass threshold invented by this document). | N/A — distinct organizational/handover decision | Open |
| HR18-26-1 | Chapter 26 | Confirm access-provisioning authority and separation (Table 33; no credential appears in this document). | SECURITY/SOVEREIGNTY CONFIRMATION REQUIRED (Blocking) | Confirm access-provisioning authority and separation (Table 33; no credential appears in this document). | N/A — distinct organizational/handover decision | Open |
| HR18-27-1 | Chapter 27 | Confirm on-call/duty-coverage model (no roster/support-hour figure invented by this document). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm on-call/duty-coverage model (no roster/support-hour figure invented by this document). | N/A — distinct organizational/handover decision | Open |
| HR18-28-1 | Chapter 28 | Confirm incident/emergency operational authority. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm incident/emergency operational authority. | N/A — distinct organizational/handover decision | Open |
| HR18-29-1 | Chapter 29 | Confirm change/release/configuration ownership. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm change/release/configuration ownership. | N/A — distinct organizational/handover decision | Open |
| HR18-30-1 | Chapter 30 | Confirm vendor/provider support governance. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm vendor/provider support governance. | N/A — distinct organizational/handover decision | Open |
| HR18-31-1 | Chapter 31 | Confirm service catalogue/support model (no support-hour commitment invented by this document). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm service catalogue/support model (no support-hour commitment invented by this document). | N/A — distinct organizational/handover decision | Open |
| HR18-32-1 | Chapter 32 | Confirm readiness assessment and recommendation authority (Table 40). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm readiness assessment and recommendation authority (Table 40). | N/A — distinct organizational/handover decision | Open |
| HR18-33-1 | Chapter 33 | Confirm residual-risk/open-issue transfer and acceptance authority (Table 42). | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm residual-risk/open-issue transfer and acceptance authority (Table 42). | N/A — distinct organizational/handover decision | Open |
| HR18-34-1 | Chapter 34 | Confirm post-handover assurance/review authority. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Confirm post-handover assurance/review authority. | N/A — distinct organizational/handover decision | Open |
| HR18-35-1 | Chapter 35 | Review this consolidated register and decide, for each Blocking item, whether it must be resolved before NCIE-018 v1.0 may be approved or may instead remain open under an interim design default. | INSTITUTIONAL CONFIRMATION REQUIRED (Blocking) | Review this consolidated register and decide, for each Blocking item, whether it must be resolved before NCIE-018 v1.0 may be approved or may instead remain open under an interim design default. | N/A — distinct organizational/handover decision | Open |
| HR18-36-1 | Chapter 36 | Approve the NCIE-018 skeletal structure and authorize controlled full expansion — already satisfied by the approved NCIE-018 Skeletal v0.1 and the production directives (original and restart) that authorized this v1.0 expansion; preserved here as historical record, not a live open item. | RESOLVED BY UPSTREAM BASELINE (Non-Blocking) | Non-blocking — does not gate chapter-level handover activity | N/A — distinct organizational/handover decision | Resolved by upstream baseline |

## 35.4 Mechanical Verification

34 of these 36 items were recomputed programmatically from the Human Review Focus bullet text of Chapters 1-34 rather than assembled by hand. The remaining 2 items are HR18-35-1 (this chapter's own item) and HR18-36-1 (Chapter 36's own item), each defined once and rendered identically in both this table and their own chapter's Human Review Focus bullet. 0 duplicate Review IDs; 0 orphan Human Review items — every Human Review ID appearing anywhere in this specification is reconciled into this register.

## 35.5 Upstream Deduplication (Directive Item 25 / Restart Item 37)

Every NCIE-018 Human Review item was individually checked against the existing HR1–HR17 registers. No NCIE-018 item was found to restate an identical question verbatim — each concerns a distinct organizational/handover decision (role/staffing/access authority, ownership assignment, readiness assessment authority, or residual-risk acceptance authority) that those upstream documents raise the need for but do not themselves resolve. Blocking HR1–HR17 items are intaken as explicit dependencies (Chapter 3, Table 4) rather than cloned into new HR18 items, consistent with the restart directive's explicit instruction not to clone or silently resolve them.

## 35.6 Blocking Scope Discipline

Each Blocking item states exactly what it blocks — a specific role/ownership assignment, staffing/training/access authority, readiness-assessment authority, or residual-risk acceptance authority — rather than implying the whole of NCIE-018 or the whole approved upstream chain is blocked. Non-Blocking items are explicitly proposed defaults or confirmations that do not gate the corresponding chapter's handover activity in the interim.

## Human Review Focus

[INSTITUTIONAL CONFIRMATION REQUIRED] (Blocking)  HR18-35-1: Review this consolidated register and decide, for each Blocking item, whether it must be resolved before NCIE-018 v1.0 may be approved or may instead remain open under an interim design default.

Traceability: All chapters above (mechanically reconciled register); NCIE-008–017 Human Review registers (via Chapter 3 intake).

NCIE-018 — Chapter 36 Expansion

# Traceability, Acceptance & Final Institutional Handover

Close traceability to the approved NCIE-001-017 foundation and the approved NCIE-018 Skeletal v0.1; define handover acceptance criteria and the final institutional handover record closing the NCIE-001–018 suite.

Status: IN DEVELOPMENT — FOR HUMAN REVIEW. Documentation/specification only; nothing in this chapter appoints personnel, provisions access, accepts risk, establishes readiness, or authorizes production/go-live.

Upstream: Approved NCIE-001-017 foundation.

## 36.0 Salient Things to Note

Final handover records institutional transition state; it does not erase unresolved blockers or fabricate acceptance — §36.4's acceptance gate states this explicitly, and no personnel, access, risk acceptance or go-live is authorized by this document.

## 36.1 Traceability Matrix

Every chapter of this document traces to an approved upstream authority or to the approved NCIE-018 Skeletal v0.1 itself. No chapter states a handover requirement without an identifiable source. As the final document in the NCIE-001–018 suite, this traceability matrix closes the authority chain that began with NCIE-001.

Table 47. Full traceability matrix.

| NCIE-018 Chapter | Primary Upstream Authority | Relationship |
| --- | --- | --- |
| Chapter 1 | NCIE-002 §1.2 and Ch.32; NCIE-001-017 approved chain | Mandate/authority chain/handover-governance boundary |
| Chapter 2 | NCIE-001-017 | Human-Primary organizational readiness doctrine |
| Chapter 3 | NCIE-001-017 | Approved baseline & handover preconditions |
| Chapter 4 | NCIE-001-017 | Handover governance model |
| Chapter 5 | NCIE-001-017 | Organizational capability model |
| Chapter 6 | NCIE-001-017 | Operational role & responsibility catalogue |
| Chapter 7 | NCIE-001-017 | Staffing requirement & capacity planning |
| Chapter 8 | NCIE-001-017 | Skills, competency & qualification framework |
| Chapter 9 | NCIE-001-017 | Segregation of duties & role conflict control |
| Chapter 10 | NCIE-001-017 | Operational ownership by platform domain |
| Chapter 11 | NCIE-001-017 | Service ownership & accountability model |
| Chapter 12 | NCIE-001-017 | Runbook ownership & procedure governance |
| Chapter 13 | NCIE-001-017 | Administration Plane ownership |
| Chapter 14 | NCIE-001-017 | IAM, security & privileged-operations ownership |
| Chapter 15 | NCIE-001-017 | Data stewardship & persistence-operations ownership |
| Chapter 16 | NCIE-001-017 | ARGUS, AI, Agent, Model, Tool & VPF operational ownership |
| Chapter 17 | NCIE-001-017 | Evidence, provenance & audit operational ownership |
| Chapter 18 | NCIE-001-017 | API, integration & connector operational ownership |
| Chapter 19 | NCIE-001-017 | Functional module & domain operational ownership |
| Chapter 20 | NCIE-001-017 | UX/UI & user-support ownership |
| Chapter 21 | NCIE-001-017 | DevSecOps, infrastructure & deployment ownership |
| Chapter 22 | NCIE-016 v1.0 | Testing, verification & acceptance handover |
| Chapter 23 | NCIE-017 v1.0; NCIE-002 Ch.32 | Implementation roadmap-to-operations transition |
| Chapter 24 | NCIE-001-017 | Knowledge transfer & documentation handover |
| Chapter 25 | NCIE-001-017 | Training, enablement & operational qualification |
| Chapter 26 | NCIE-001-017 | Access provisioning & credential-separation governance |
| Chapter 27 | NCIE-001-017 | On-call, escalation & duty-coverage governance |
| Chapter 28 | NCIE-001-017 | Incident, problem & emergency-authority handover |
| Chapter 29 | NCIE-001-017 | Change, release & configuration governance handover |
| Chapter 30 | NCIE-001-017 | Vendor, provider & external-support governance |
| Chapter 31 | NCIE-001-017 | Operational service catalogue & support model |
| Chapter 32 | NCIE-001-017 | Operational readiness assessment |
| Chapter 33 | NCIE-001-017 | Residual risk, known limitations & open-issue transfer |
| Chapter 34 | NCIE-001-017 | Post-handover assurance & governance review |
| Chapter 35 | All chapters above; NCIE-008-017 Human Review registers | Consolidated Human Review Register |
| Chapter 36 | Approved NCIE-001-017; NCIE-018 Skeletal v0.1 | Traceability/acceptance/final institutional handover |

## 36.2 Chapter-Count and Salient-Note Mechanical Verification

A programmatic scan of this document confirms exactly 36 sequential 'NCIE-018 — Chapter N Expansion' labels, N = 1..36, each present exactly once, in order, with no gap, duplicate or unintended renaming (directive item 83 / restart item 16). A second scan confirms an explicit '<N>.0 Salient Things to Note' heading present for all 36 chapters (directive item 84 / restart item 17), rerun independently against this final document rather than assumed from the build script.

## 36.3 Skeleton-to-Full Fidelity Verification

Every approved Chapter Purpose, Salient Things to Note, Principal Component, Upstream Dependency/Authority and Human Review Focus from the approved NCIE-018 Skeletal v0.1 is substantively represented in the corresponding full chapter above (directive item 82 / restart item 18); none is omitted, and none is conceptually inverted.

## 36.4 Acceptance Criteria and the Unresolved-Item Gate

Full approval of NCIE-018 v1.0 requires: (a) 36/36 chapter integrity confirmed; (b) 36/36 explicit Salient Things to Note subsections confirmed; (c) skeleton-to-full fidelity confirmed; (d) every Blocking Human Review item in Chapter 35, and every intaken HR1-17 dependency in Chapter 3, either resolved by an institutional decision or explicitly and knowingly deferred by the approving authority (including the formal-title confirmation, §0.1, HR18-1-1); (e) confirmation that no personnel are appointed, no access is provisioned, no credential appears, no training/readiness/acceptance claim is fabricated, and no go-live is authorized anywhere in this document; and (f) three-artifact consistency (this document, the Change Register and the Verification Report) confirmed. Approval of the v0.1 skeleton authorized this expansion only — it did not itself appoint personnel, authorize headcount or budgets, provision access, transfer credentials, resolve upstream Human Review items, declare operational readiness, accept residual risk, or authorize production go-live. Handover-governance approval under this chapter does not prove organizational readiness, operational competence, security posture, or production acceptance — all of which remain downstream of this document, resting on actual, evidence-backed appointment, provisioning, training and institutional decision that this document only structures.

## 36.5 Final Institutional Handover Register

NCIE-018 does not preempt actual organizational appointment, access provisioning, or production acceptance. The table below states what is handed over and to whom, closing the full NCIE-001–018 documentation suite.

Table 48. Final institutional handover register.

| Downstream Consumer | What NCIE-018 Hands Over |
| --- | --- |
| NCIE-008 institutional acceptance authority | The consolidated Human Review Register (Chapter 35), HR1-17 dependency intake (Table 4), readiness-assessment matrix (Table 40) and residual-risk/open-issue register (Table 42) as the basis for eventual, evidence-backed production-acceptance and go-live decisions once organizational readiness is actually established. |
| Operational role holders (once appointed) | The operational role catalogue (Chapter 6), ownership matrix (Table 14), access matrix (Table 33) and knowledge-transfer matrix (Table 29) as the controlled structure into which named individuals are appointed by separate Human institutional decision — this document appoints no one. |
| Post-handover governance | The post-handover assurance/review framework (Chapter 34) as the mechanism by which operational experience feeds back to governance without operations silently altering the approved NCIE-001–017 architecture. |

## 36.6 Readiness and Final Disposition

NCIE-018 Operational Handover, Organizational Readiness & Governance Specification v1.0 — Full Expansion of Approved Skeletal v0.1 — is READY FOR HUMAN REVIEW. It is NOT marked Approved. The approved v0.1 skeleton remains historically preserved as the expansion architecture; every proposed role appointment, staffing figure, access grant, training assessment threshold and readiness/acceptance decision deferred in Chapters 1-34 remains a proposal pending the Chapter 35 Human Review Register and the Chapter 3 HR1-17 dependency intake. No personnel described anywhere in this specification have been appointed, no access has been provisioned, no residual risk has been accepted, and no production go-live has been authorized — this document is a controlled organizational-readiness and handover-governance baseline, not an institutional acceptance record. As the final document in the NCIE-001–018 controlled documentation suite, this specification's approval — together with the already-approved NCIE-001–017 foundation — would complete the suite's specification-stage coverage while leaving all actual appointment, provisioning, training, readiness assessment and production acceptance downstream and unstarted.

## Human Review Focus

[RESOLVED BY UPSTREAM BASELINE] (Non-Blocking)  HR18-36-1: Approve the NCIE-018 skeletal structure and authorize controlled full expansion — already satisfied by the approved NCIE-018 Skeletal v0.1 and the production directives (original and restart) that authorized this v1.0 expansion; preserved here as historical record, not a live open item.

Traceability: NCIE-001-017 approved foundation; approved NCIE-018 Skeletal v0.1.